## Slide 1
Phase 2 feasibility study
Group 4 / 01
[S01] [S02]
Campus reuse
and asset life cycles
Dawra Campus student project
COSC 336 / Group 4
Khalifa University
29 September 2026
Sultan Almheiri 100065654
Zayed Alfadli 100064657
Ghaith Alhinaai 100066185
A student prototype for campus reuse. Benefits still need validation.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas. Page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Evidence and calculation context
Dawra Campus is the student project brand. The image tool produced the conceptual logo. It is not official KU branding. This 12-slide classroom summary draws from the final 33-page Word report. The report retains the full analysis and 38 references.

## Slide 2
What we plan to build
Group 4 / 02
[S01] [S02]
Area | In scope | Outside this prototype
Asset work | Inventory, requests, approvals, transfer and custody records | Live KU system integration and physical transport
Life cycle | Maintenance, repair, retirement and sustainability records | Purchase/payment processing and barcode/RFID hardware
AI support | Six AI functions with human review and classic fallback | New model training and autonomous approvals
Delivery | Responsive website, reports, hosting and recovery instructions | Separate native mobile apps
The monitor request is one example within this wider scope.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas. Page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Evidence and calculation context
Scope is the full semester system, not only monitor transfer. Nine system roles cover maintenance, sustainability, procurement, department representatives, lab instructors, system administrator, business administrator, student developers and department staff. Live ERP, finance and procurement integrations are simulated. Collection and delivery records remain in scope although physical logistics do not. Human approval remains mandatory.

## Slide 3
One monitor request shows the workflow
Group 4 / 03
[S02] [S03] [S35] [S36]
A staff member needs two suitable working monitors
1 Request
Staff describe the need
2 Find spares
Check fit and availability
3 Approve
Release and receive
4 Handover
Update custody records
Proposed owner: Facilities Management. KU must confirm responsibilities.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S03] KU ISO certificates
https://www.ku.ac.ae/iso-certificates
Lists asset management under Facilities Management. Supports a proposed owner, not confirmed software ownership.
[S35] KU Procurement and Contracts Department
https://www.ku.ac.ae/about/procurement-and-contracts-department
Public purchasing responsibilities, scope and procurement links. Added from the 28 September team review.
[S36] KU Environmental Sustainability Policy EHS 7600
https://www.ku.ac.ae/sustainability/assets/attachments/EHS_7600_Environmental_Sustainability_Policy.pdf
Sections 5.1.1 and 6 support EHS consultation on waste and recycling. Public policy is not evidence of acceptance of Dawra Campus.
Evidence and calculation context
Illustrative request for two suitable monitors. No completed KU request is claimed. Suitability includes connector, condition, quantity, availability, date and permission. Staff request the items, releasing and receiving departments approve, and procurement or finance approves wherever policy requires. Custodians inspect and record handover. Facilities Management is a proposed functional owner supported by KU asset-management context, subject to confirmation. Procurement and EHS are relevant consultation stakeholders. EHS is not an added system role.

## Slide 4
Existing tools provide a useful comparison
Group 4 / 04
[S04] [S05] [S06] [S07] [S23] [S35] [S38]
System | Documented strengths | KU question to test
Rheaply | Reuse marketplace, approvals and AI listing help | Workflow fit and total price
Warp It | Surplus claims, approval flow and reuse reports | UAE eligibility and local quote
Snipe-IT | Inventory, custody, requests and maintenance history | Configuration for reuse
KU’s current process and unmet demand remain unverified.
Compare the same task through the current process, classic search and AI.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S04] Rheaply internal reuse
https://rheaply.com/internal-reuse/
Vendor-described marketplace, inventory, approvals and impact reporting.
[S05] Rheaply AI suggestions
https://support.rheaply.com/en/articles/7967928-use-ai-powered-suggestions-to-create-and-backfill-listings
AI-assisted listing details with human review.
[S06] Warp It product tour
https://www.warp-it.co.uk/portal/warpit/tour
Vendor-described reuse workflow and reports. Homepage https://www.warp-it.co.uk/ describes AI photo-based listing.
[S07] Snipe-IT product and pricing
https://snipeitapp.com/product
Inventory/custody, requests, history, permissions and API. Pricing: https://snipeitapp.com/pricing .
[S23] Warp It UK pricing
https://www.warp-it.co.uk/portal/warpit/pricing
Published UK bands are not a KU quotation. Confirm local eligibility and taxes before cost comparison.
[S35] KU Procurement and Contracts Department
https://www.ku.ac.ae/about/procurement-and-contracts-department
Public purchasing responsibilities, scope and procurement links. Added from the 28 September team review.
[S38] Abu Dhabi Procurement Standards linked by KU
https://www.ku.ac.ae/wp-content/uploads/2025/01/Abu-Dhabi-Procurement-Standards.pdf
Institutional procurement framework linked from S35. No inference is made about the name or functions of the internal KU asset system.
Evidence and calculation context
Vendor capabilities are descriptions from official sources, not independent product tests. Rheaply requires a quotation. Warp It published UK price bands require UAE eligibility and KU quotation checks. Snipe-IT offers free self-hosted software and paid hosting. Features absent from reviewed pages remain unverified rather than proven absent. KU public procurement and sustainability sources establish institutional relevance, not the internal surplus register or actual unmet demand.

## Slide 5
Two simulated interviews shaped the design
Group 4 / 05
[S01] [S02]
AI role-play on 29 September 2026. No real KU employees participated.
Simulated role | Needs raised | Design response
Asset coordinator | Reliable availability and condition. Clear transfer responsibility. | Verification dates, approvals and custody records.
Department requester | Items that fit the request. Clear status and editable drafts. | Eligibility checks, honest status and confirmation before submission.
KU staff and records still need to validate these proposed needs.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas. Page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Evidence and calculation context
Sources: final report sections 3A–3C and blackboard_build/simulated_interviews.md, 29 September 2026. AI played a fictional procurement/asset coordinator and a fictional department/laboratory requester under instructor permission reported by the team. No real KU employee participated. Each simulation contains five questions and answers. The coordinator highlighted verified availability, ID/location/condition, release and receipt approvals, record reconciliation, added checking effort and purchase-displacement evidence. The requester highlighted compatible connections, quantity, required date, eligibility, honest status, prevention of duplicate allocation, correcting or cancelling assistant drafts, support and no-match handling. These simulations refine requirements but cannot prove actual procedures, demand, staff acceptance or savings.

## Slide 6
Our proposed technology
Group 4 / 06
[S09] [S10] [S12] [S28] [S29] [S30] [S31] [S33]
Django + PostgreSQL + a responsive website
AI for assets and requests | AI for users and reports
Classify items Match suitable assets Suggest sustainable actions | Draft descriptions and explanations Assist requests with confirmation Generate editable reports
Reuse estimate: 36 hours avoided, or 16.7% of total effort.
Test eligibility, access, hosting wake-up, persistent files and recovery.
All technology and effort claims above are proposals or estimates.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S09] Django overview and authentication
https://www.djangoproject.com/start/overview/
Framework facilities. Permissions: https://docs.djangoproject.com/en/stable/topics/auth/default/ . Department/item rules still need application code.
[S10] PostgreSQL overview
https://www.postgresql.org/about/
Relational database candidate. Proposed stack remains untested.
[S12] Render free services
https://render.com/docs/free
Idle sleep and nonpersistent local files. A lasting upload store is still required. Hosting limitations rechecked against the official Render documentation on 29 September 2026.
[S28] Django built-in application components
https://www.djangoproject.com/start/
Official forms, authentication and administration facilities. Supports reuse availability, not our estimated hours.
[S29] PostgreSQL and Django licence information
https://www.postgresql.org/about/licence/
PostgreSQL permits use without a licence fee subject to its notice conditions. Django BSD licence: https://docs.djangoproject.com/en/5.2/faq/general/#how-is-django-licensed . Hosting and maintenance still cost resources.
[S30] OpenAI GPT 4.1 mini model documentation
https://developers.openai.com/api/docs/models/gpt-4.1-mini
Provisional text-model candidate gpt-4.1-mini-2025-04-14. Standard uncached text rates: USD 0.40 per million input tokens, USD 1.60 per million output tokens. Access and suitability untested.
[S31] OpenAI text embedding 3 small documentation
https://developers.openai.com/api/docs/models/text-embedding-3-small
Provisional hosted semantic-search candidate. USD 0.02 per million input tokens. Token volume remains unmeasured.
[S33] Django supported release schedule
https://www.djangoproject.com/download/
Django 5.2 LTS is the selected branch for a prototype trial. Official support table lists extended support through April 2028. Pin a current patched release at implementation.
Evidence and calculation context
Proposed stack is Django 5.2 LTS, PostgreSQL and a responsive web interface. React/Express remains the comparison alternative. Pin a patched framework version at implementation. GPT-4.1 mini is a provisional text-model candidate, with hosted embeddings for matching and a local MiniLM alternative subject to memory and quality tests. Six AI families are classification, matching, sustainable-action suggestions, descriptions/explanations, assistant chat with confirmed request submission, and editable analytical reports. No AI may authorise business actions. Reuse AR01 compares 68 foundation hours custom with 32 using framework components including adaptation/testing, avoiding 36 hours. With other work held at 148 hours, the whole project is 216 versus 180 hours, a 16.7% reduction. The 180-hour estimate and 207 hours including reserve already contain this saving. Render free services sleep after 15 minutes idle and may take about a minute to wake. Local files are not durable. Persistent uploads, restart and recovery require tests. A server cold start is separate from the 15-second AI fallback target.

## Slide 7
The prototype must meet clear test targets
Group 4 / 07
[S02] [S19] [S20] [S21]
Proposed pass criteria. Testing has not yet run.
Test | Target
Matching | Useful top-three result for at least 16/20 eligible requests. At least 2 more successes than classic search.
Classification | At least 16/20 correct asset categories. Error fraction (zero-one loss) at most 0.20.
Permissions | Pass all 14 authorised and unauthorised approval cases.
Failure handling | Pass 5 cases with usable classic fallback within 15 seconds.
The report covers the full test plan, fairness and acceptance measures.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S19] NIST AI RMF Playbook Measure
https://airc.nist.gov/airmf-resources/playbook/measure/
Context-specific metrics, limitations and corrective action. No prescribed sample sizes here.
[S20] Introduction to Information Retrieval ranked evaluation
https://nlp.stanford.edu/IR-book/html/htmledition/evaluation-of-ranked-retrieval-results-1.html
Ranked retrieval evaluation background. Our request-level Hit@3 is a stated operational definition.
[S21] scikit-learn zero one loss
https://scikit-learn.org/stable/modules/generated/sklearn.metrics.zero_one_loss.html
Normalised zero-one loss is the fraction of misclassifications.
Evidence and calculation context
All targets are proposed acceptance criteria and none is an achieved result. Matching uses the same frozen set of 20 eligible requests for AI and classic search. Request-level Hit@3 is the number with at least one reviewer-labelled useful item in the top three divided by all 20 eligible requests. Failed AI responses remain in the denominator and fallback is not AI success. AI must reach at least 16/20 and improve at least 10 percentage points, equal to two requests, over classic search. All actionable recommendations pass eligibility. Two team members independently judge usefulness and resolve disagreement. Classification uses a separate set of 20 new asset submissions: at least 16 correct and normalised zero-one loss at most 4/20=0.20. Permission tests comprise 14 cases, one authorised and one unauthorised for each of seven actions. Fallback tests comprise five failure cases, each reaching a usable classic path within 15 seconds while preserving user work and avoiding duplicates. Other report targets cover five assistant cases, 20 factual explanations and five editable reports. The team further proposes five no-suitable cases and five sustainable-action cases, separate from matching Hit@3. Fairness comparisons require per-department sample counts and relevant denominators. Acceptance means confirmed selection among eligible shown suggestions, excludes unauthorised or rejected actions and does not prove business approval. Synthetic 500-asset/10-department/50-request data are proposed test volumes, not KU statistics.

## Slide 8
Costs need both a cash and a time view
Group 4 / 08
[S11] [S14] [S24]
Base planning case: 8 extra monitors reused each year
Cost, AED | Cash only | Including time
One-time setup | 230.00 | 6,440.00
Each year, with handling | 1,274.43 | 2,114.43
Time assumes AED 30/hour for development, support and extra handling.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
[S24] GAO Cost Estimating and Assessment Guide
https://www.gao.gov/assets/d20195G.pdf
GAO-20-195G (2020), printed pages 94–95: recurring/nonrecurring cost categories. Page 123: double-counting checks. Our project amounts are assumptions.
Evidence and calculation context
Financial model unchanged from final report finance_v3. Cash setup is AED200 plus 15% reserve, AED230. Annual fixed cash: hosting273.234, AI allowance440.70 and files/backup220.35 sum934.284 plus15%=1074.4266. Eight monitors add8×25=AED200 handling, giving1274.4266 cash per year. The optional Railway usage scenario is USD6.20/month at USD1=AED3.6725. Usage and allowances are not measured bills. Development207h×assumedAED30/h=AED6210, giving initial time-inclusive6440. Support24h/year×30=720, plus8×0.5h×30=120 extra transfer effort, giving annual time value840. Annual time-inclusive cost2114.4266. The rate is a planning value, not a KU salary. No spending is approved. Unconfirmed taxes, card charges and institution-specific overhead are not included. Do not count staff effort or the software reuse saving twice.

## Slide 9
The benefit depends on extra purchase avoidance
Group 4 / 09
[S15] [S16]
40 remaining annual monitor purchases
Assumed baseline after current reuse
8 extra purchases avoided = 20% of that baseline
8 × AED 345 = AED 2,760.00 gross benefit/year
A suitable spare must replace a purchase that would otherwise happen.
Quantities are unverified assumptions. AED 345 is a dated retail price proxy.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S15] Sharaf DG Samsung S3 S33GF monitor listing
https://uae.sharafdg.com/product/samsung-s3-s33gf-essential-fhd-monitor-24inch-ls24f330eamxue/
22 September 2026 listing: AED 345 incl. VAT, ENGAGE seller, 24-inch FHD with HDMI. Retail proxy, not KU quote. Delivery excluded.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
Evidence and calculation context
AF12 assumes40 annual new monitor purchases remain after current reuse. AF13 selects8 additional single-monitor purchases displaced by the prototype, 20% of40. This is a planning case, not measured KU demand or a 20% measured reduction. The dated retail proxy from S15 is AED345 including VAT, seller ENGAGE, checked22September2026, not a KU procurement quote. Annual gross avoidance is8×345=2760. Count only a suitable, permitted, inspected reuse that meets a real need which otherwise would lead to a purchase. Existing-process reuse cannot count again. A two-monitor request is only a scenario example and the annual count is per monitor. Inspection, repair, transfer, support and system cost reduce gross avoidance. The Word report retains scenarios of0,4,8,12extra monitors, university examples and the13-monitor/year time-inclusive three-year break-even threshold.

## Slide 10
Counting time changes the financial conclusion
Group 4 / 10
[S16] [S24] [S25]
Cash view: first year
Including time: three years
83.46% ROI
−35.23% ROI
AED 1,255.57 net / AED 1,504.43 cost
−AED 4,503.28 net / AED 12,783.28 cost
1.86 months simple cash payback
No recovery within 3 years
Cash payback assumes steady net benefit after launch. Actual transfers happen on specific dates.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
[S24] GAO Cost Estimating and Assessment Guide
https://www.gao.gov/assets/d20195G.pdf
GAO-20-195G (2020), printed pages 94–95: recurring/nonrecurring cost categories. Page 123: double-counting checks. Our project amounts are assumptions.
[S25] NIST investment analysis guide
https://nvlpubs.nist.gov/nistpubs/ams/NIST.AMS.200-11.pdf
Appendix A1.3, printed page 25 equation 7: simple payback from initial investment and uniform annual net inflow. Page 26 discusses limitations. Our inputs are scenarios.
Evidence and calculation context
Base case is8extra monitors per year atAED345. ROI=net benefit/cost×100. First-year cash benefit2760, cost230+1274.4266=1504.4266, net1255.5734, ROI83.4586014366%. Annual net cash1485.5734. Simple payback230/1485.5734×12=1.85786848months. It starts at go-live and assumes uniform net benefit under AF17. Actual reuse is discrete and year-end recognition first becomes positive at end ofyear1. Time-inclusive three-year benefit8280, cost6440+3×2114.4266=12783.2798, net−4503.2798, ROI−35.22789042%. No recovery within the three-year horizon. Do not extrapolate beyond that horizon as a supported viable payback. Constant inputs, no discounting, inflation or residual value. The cash and time-inclusive ROI use deliberately different explicit horizons.

## Slide 11
Evidence, access and time are the main risks
Group 4 / 11
[S17] [S18]
207 hours estimated vs 192 hours assumed capacity: a 15-hour gap
Risk and score (L × I) | Mitigation | Trigger and response
KU evidence: 16 (4 × 4) Zayed | Confirm workflow and permitted KU records. | Baseline unavailable: use labelled synthetic cases, keep benefit unverified.
Data exposure: 15 (3 × 5) Ghaith | Use synthetic data and test permissions. | Unauthorised access: stop the route, revoke keys and notify the owner.
Time shortage: 15 (3 × 5) Sultan | Confirm hours, integrate early and review weekly. | Work exceeds capacity: reassign work and discuss scope with the instructor.
Scores rank attention. They are team judgements, not measured probabilities.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
[S18] NIST IR 8286Ar1
https://tsapps.nist.gov/publication/get_pdf.cfm?pub_id=933223
Printed pages 55–56 and 59: probability and monetary impact support quantitative risk exposure. Ordinal scores are not probabilities.
Evidence and calculation context
The team rubric is likelihood1–5 times impact1–5. Ordinal scores rank attention, not probability or money. Bands1–4low,5–9medium,10–16high,17–25critical. Review all impact5risks. Initial six-risk register: R1 KU baseline and access unconfirmed, 4×4=16, owner Zayed. Mitigation: Use the two simulated interviews to refine requirements. Confirm the actual workflow, owner and permitted records before a live pilot. Trigger: No verified baseline by the agreed evidence cut-off. Contingency: Use labelled synthetic cases and state that KU benefit remains unverified. Seek instructor direction. Target after effective controls 2×4=8.
R2 AI recommends unsuitable items, 3×4=12, owner Ghaith. Mitigation: Filter eligibility before ranking. Freeze labels, check outputs and require staff review. Trigger: Any ineligible actionable result or failure of the matching targets. Contingency: Use classic search for task completion, investigate and retest AI. Keep the unmet requirement visible. Target after effective controls 2×4=8.
R3 Restricted data or credentials exposed, 3×5=15, owner Ghaith. Mitigation: Synthetic data first, minimal fields, permission tests and protected secrets. Trigger: Any unauthorised access, restricted prompt or exposed key. Contingency: Stop the affected route, revoke keys and preserve relevant logs. Involve the authorised owner where applicable. Target after effective controls 1×5=5.
R4 Duplicate work removes the benefit, 3×4=12, owner Zayed. Mitigation: Measure the whole request, including review, handover and reconciliation. Trigger: No lower total handling effort or staff reject the workflow. Contingency: Redesign around the verified process or reconsider an existing product. Retain required approvals. Target after effective controls 2×4=8.
R5 Hosting or AI limits interrupt work, 3×3=9, owner Sultan. Mitigation: Agree a spending cap. Measure usage and test storage, backup and fallback. Trigger: Failed availability check or projected spend exceeds the approved cap. Contingency: Recover or move to a tested option. A temporary local demo does not complete hosted deployment. Target after effective controls 2×2=4.
R6 Work exceeds available time, 3×5=15, owner Sultan. Mitigation: Estimate dependencies with each owner. Integrate early and review weekly. Trigger: Remaining effort exceeds confirmed capacity or a dependent task slips. Contingency: Reassign work and seek instructor agreement for any required-scope change. Record deadline risk. Target after effective controls 2×5=10. AS01 assumes8weeks×3members×8hours/week=192h. AS02 estimates150–210h plus15%reserve=172.5–241.5h. Midpoint180h plusreserve=207h,15h above capacity. Confirm availability and actual remaining weeks. Any required-scope change needs instructor agreement. These hours are project estimates, not the slide presentation duration.

## Slide 12
Continue the prototype with clear conditions
Group 4 / 12
Full sources [S01–S38]: Word report and source notes
The monitor case alone does not justify a live KU rollout.
Evidence included | Next evidence needed
Desk research and traced calculations. Two clearly labelled AI role-play interviews. | Actual KU process, staff needs and workload. Permission, hosting and AI test results.
AI helped with drafting, research, calculations, role-play and visuals.
Our team remains responsible for the submitted work.
The full Word report contains the detailed analysis, test plan and 38 references.
Notes: Source notes for the final Phase 2 report, 29 September 2026. Financial prices and rates retain the 22 September baseline. KU sources S35–S38 were added on 28 September. Render hosting limitations were rechecked on 29 September. All project cost, benefit, effort and test-target inputs are planning assumptions unless explicitly attributed to a source. No technical or institutional trial result is claimed.
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas. Page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S03] KU ISO certificates
https://www.ku.ac.ae/iso-certificates
Lists asset management under Facilities Management. Supports a proposed owner, not confirmed software ownership.
[S04] Rheaply internal reuse
https://rheaply.com/internal-reuse/
Vendor-described marketplace, inventory, approvals and impact reporting.
[S05] Rheaply AI suggestions
https://support.rheaply.com/en/articles/7967928-use-ai-powered-suggestions-to-create-and-backfill-listings
AI-assisted listing details with human review.
[S06] Warp It product tour
https://www.warp-it.co.uk/portal/warpit/tour
Vendor-described reuse workflow and reports. Homepage https://www.warp-it.co.uk/ describes AI photo-based listing.
[S07] Snipe-IT product and pricing
https://snipeitapp.com/product
Inventory/custody, requests, history, permissions and API. Pricing: https://snipeitapp.com/pricing .
[S08] UC Berkeley Rheaply showroom
https://property.berkeley.edu/surplus/campus/rheaply-online-showroom-inventory
Institutional use elsewhere supports relevance, not KU demand or savings.
[S09] Django overview and authentication
https://www.djangoproject.com/start/overview/
Framework facilities. Permissions: https://docs.djangoproject.com/en/stable/topics/auth/default/ . Department/item rules still need application code.
[S10] PostgreSQL overview
https://www.postgresql.org/about/
Relational database candidate. Proposed stack remains untested.
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S12] Render free services
https://render.com/docs/free
Idle sleep and nonpersistent local files. A lasting upload store is still required. Hosting limitations rechecked against the official Render documentation on 29 September 2026.
[S13] Neon official plan documentation source
https://github.com/neondatabase/website/blob/main/content/docs/introduction/plans.md
Free allowances: 0.5 GB storage, 100 CU-hours and 5 GB public transfer per project/month.
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
[S15] Sharaf DG Samsung S3 S33GF monitor listing
https://uae.sharafdg.com/product/samsung-s3-s33gf-essential-fhd-monitor-24inch-ls24f330eamxue/
22 September 2026 listing: AED 345 incl. VAT, ENGAGE seller, 24-inch FHD with HDMI. Retail proxy, not KU quote. Delivery excluded.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
[S18] NIST IR 8286Ar1
https://tsapps.nist.gov/publication/get_pdf.cfm?pub_id=933223
Printed pages 55–56 and 59: probability and monetary impact support quantitative risk exposure. Ordinal scores are not probabilities.
[S19] NIST AI RMF Playbook Measure
https://airc.nist.gov/airmf-resources/playbook/measure/
Context-specific metrics, limitations and corrective action. No prescribed sample sizes here.
[S20] Introduction to Information Retrieval ranked evaluation
https://nlp.stanford.edu/IR-book/html/htmledition/evaluation-of-ranked-retrieval-results-1.html
Ranked retrieval evaluation background. Our request-level Hit@3 is a stated operational definition.
[S21] scikit-learn zero one loss
https://scikit-learn.org/stable/modules/generated/sklearn.metrics.zero_one_loss.html
Normalised zero-one loss is the fraction of misclassifications.
[S22] Act on Heat TELOS workflow
https://actionheat.eu/workflow-step-8
Technical, economic, legal, operational and scheduling framework. Data/AI added separately by course.
[S23] Warp It UK pricing
https://www.warp-it.co.uk/portal/warpit/pricing
Published UK bands are not a KU quotation. Confirm local eligibility and taxes before cost comparison.
[S24] GAO Cost Estimating and Assessment Guide
https://www.gao.gov/assets/d20195G.pdf
GAO-20-195G (2020), printed pages 94–95: recurring/nonrecurring cost categories. Page 123: double-counting checks. Our project amounts are assumptions.
[S25] NIST investment analysis guide
https://nvlpubs.nist.gov/nistpubs/ams/NIST.AMS.200-11.pdf
Appendix A1.3, printed page 25 equation 7: simple payback from initial investment and uniform annual net inflow. Page 26 discusses limitations. Our inputs are scenarios.
[S26] University of Bristol Annual Report 2025
https://www.bristol.ac.uk/media-library/sites/finance/documents/UoB_ARFS2025_WEB.pdf
Page 34 reports nearly 800 office-furniture items reused and estimated GBP 92,000 avoided purchase cost. This is university-reported gross avoidance, not KU savings or net system ROI.
[S27] University of Liverpool Warp It first-year results
https://www.liverpool.ac.uk/about/sustainability/news/stories/title,1545664,en.php
Published 24 February 2026: GBP 300,442 reported savings in the first 12 months, including 1,732 furniture items reused. Storage, collection, delivery and IT support also contributed. No complete net-cost method is disclosed.
[S28] Django built-in application components
https://www.djangoproject.com/start/
Official forms, authentication and administration facilities. Supports reuse availability, not our estimated hours.
[S29] PostgreSQL and Django licence information
https://www.postgresql.org/about/licence/
PostgreSQL permits use without a licence fee subject to its notice conditions. Django BSD licence: https://docs.djangoproject.com/en/5.2/faq/general/#how-is-django-licensed . Hosting and maintenance still cost resources.
[S30] OpenAI GPT 4.1 mini model documentation
https://developers.openai.com/api/docs/models/gpt-4.1-mini
Provisional text-model candidate gpt-4.1-mini-2025-04-14. Standard uncached text rates: USD 0.40 per million input tokens, USD 1.60 per million output tokens. Access and suitability untested.
[S31] OpenAI text embedding 3 small documentation
https://developers.openai.com/api/docs/models/text-embedding-3-small
Provisional hosted semantic-search candidate. USD 0.02 per million input tokens. Token volume remains unmeasured.
[S32] Sentence Transformers all MiniLM L6 v2 model card
https://huggingface.co/sentence-transformers/all-MiniLM-L6-v2
Local English embedding alternative with Apache 2.0 licence. Requires separate loaded-memory, latency and quality tests. Not assumed to fit 0.5 GB hosting.
[S33] Django supported release schedule
https://www.djangoproject.com/download/
Django 5.2 LTS is the selected branch for a prototype trial. Official support table lists extended support through April 2028. Pin a current patched release at implementation.
[S34] OpenAI API data controls
https://developers.openai.com/api/docs/guides/your-data
Default no training use does not mean zero retention or KU approval. Review actual account retention, permitted fields and location before using real data.
[S35] KU Procurement and Contracts Department
https://www.ku.ac.ae/about/procurement-and-contracts-department
Public purchasing responsibilities, scope and procurement links. Added from the 28 September team review.
[S36] KU Environmental Sustainability Policy EHS 7600
https://www.ku.ac.ae/sustainability/assets/attachments/EHS_7600_Environmental_Sustainability_Policy.pdf
Sections 5.1.1 and 6 support EHS consultation on waste and recycling. Public policy is not evidence of acceptance of Dawra Campus.
[S37] KU sustainability initiatives
https://www.ku.ac.ae/sustainability/initiative
Public reduction, reuse and recycling activity supports local relevance, not a measured demand or saving for our system.
[S38] Abu Dhabi Procurement Standards linked by KU
https://www.ku.ac.ae/wp-content/uploads/2025/01/Abu-Dhabi-Procurement-Standards.pdf
Institutional procurement framework linked from S35. No inference is made about the name or functions of the internal KU asset system.
Evidence and calculation context
Final recommendation from the29September2026report: proceed with the academic prototype investigation. The8-monitor base case does not justify custom KU adoption when development and staff time count. Actual staff needs, baseline workload, permissions, deployment quality, AI outcomes and savings still need validation. The report covers technical, data/AI, operational, economic, legal and scheduling feasibility, complete scope, all six risk responses, sensitivity cases and38references. Claude and OpenAI Codex assisted drafting, research, calculations, source checking, document and presentation preparation. AI also supplied the two explicitly fictional interview roles and conceptual visuals. The team remains responsible for the submitted work. No real KU staff were interviewed in the role-play exercise.