Khalifa University

Department of Computer Science

COSC 336  Introduction to Software Engineering

Fall 2026

Phase 1

# Initial Plan and Requirement Gathering Document

Intelligent, AI-Powered Circular Campus Resource Exchange and Asset Life Cycle Management System

Group 4 – Zayed Alfadli, Ghith Alhinaai, Sultan Almheiri

15 September 2026  |  Version 1.0

Prepared for

Ala' Alsamarneh

Hamdan Abdulla Naser Salem Alshkeili

COSC 336 lab instructors and project clients

https://github.com/duqins/ITS

Contents

1 Introduction	3

1.1 Project Concept	3

1.2 Problem Statement	3

1.3 Document Purpose	3

2 Project Overview	3

2.1 High Level Description of the Proposed System	3

2.2 Background and Context	4

2.3 Business Goals and Objectives	4

2.4 Project Constraints	4

2.5 Scope of the Project	5

2.6 Assumptions	6

2.7 Key Terms	6

2.8 Expected Benefits	6

3 Stakeholder Analysis	7

3.1 Identification of Stakeholders	7

3.2 Stakeholder Roles and Responsibilities	7

3.3 Stakeholder Needs and Expectations	8

3.4 Stakeholder to Feature Mapping	9

4 Study of the Current As Is Process	10

5 Requirements Gathering	11

5.1 Methodology	11

5.2 Summary of Gathered Requirements	12

5.3 Prioritisation of Requirements	12

6 Initial Requirements Specification	13

6.1 Functional Requirements Classic Baseline	13

6.2 Functional Requirements AI Enhanced Extension	15

6.3 Sustainability Measurement Requirements	16

6.4 Non Functional Requirements	16

7 Measurable Project Success Criteria	18

8 Initial Project Plan	21

8.1 Proposed Methodology	21

8.2 Preliminary Timeline and Milestones	22

8.3 Team Structure and Roles	23

8.4 Task Assignments for Phases 1 to 3	23

8.5 Dependencies	24

8.6 Risks and Mitigation	24

8.7 Resource Allocation	24

8.8 Communication Plan	25

8.9 Version Control and Collaboration Workflow	25

9 Classic and AI Enhanced Perspective Initial Reflection	25

10 Open Questions for the Client	27

11 References	27

# 1 Introduction

## 1.1 Project Concept

Universities regularly purchase furniture, computers, electronic devices, laboratory equipment, books and office materials while similar usable items sit unused, stored or discarded in other departments. The problem is rarely a shortage of reusable resources; it is the absence of an integrated system that can identify, classify, match, transfer, maintain and track those resources throughout their life cycle.

This project designs and prototypes an internal campus platform, the Intelligent, AI-Powered Circular Campus Resource Exchange and Asset Life Cycle Management System, that combines a classic, rule-based asset-management core (registration, marketplace, requests, approvals, transfers, maintenance, role-based access, reports) with AI-enhanced services (semantic matching, automatic classification, sustainable-action recommendations, an LLM assistant and generative reporting). The system is built in eight phases over the Fall 2026 semester and gives the team hands-on experience of the full software development life cycle while comparing traditional and AI-augmented engineering approaches.

## 1.2 Problem Statement

Departments at a university buy equipment while equivalent usable items are idle in other departments, because there is no single place to see what exists, no structured way to ask for it, and no defined process to move it. The consequences are avoidable spending, storage areas full of unused assets, and no data on reuse, savings or environmental impact. The system must therefore answer three questions that today go unanswered: what reusable assets exist on campus, who needs them, and what should happen to each asset next?

## 1.3 Document Purpose

This document is the Phase 1 deliverable. It establishes the foundation for all later phases by:

- defining the project problem, scope, objectives, assumptions and expected benefits;

- identifying all stakeholders and mapping them to system features, data needs, permissions, responsibilities and approval decisions;

- describing the current (as-is) process for surplus identification, resource requests, transfer approval, maintenance recording and disposal;

- describing the requirements-gathering methodology, summarising and prioritising the gathered requirements, and giving an initial requirements specification;

- defining measurable success criteria; and

- presenting a preliminary project plan with timeline, milestones, methodology, team structure, task assignments, dependencies, risks and resource allocation.

The document will be refined by the Feasibility Study (Phase 2) and superseded in detail by the Requirements Document (Phase 3). It is written for the lab instructors (client), the development team and future readers of the project repository.

# 2 Project Overview

## 2.1 High Level Description of the Proposed System

The system is a web-based internal marketplace and asset-life-cycle platform for a university campus. It operates in two layers:

- Classic baseline layer. Departments register assets with full metadata, publish surplus or underutilised items, and submit resource requests. Structured search and filtering, reservations, multi-stage approval workflows, transfer and custody tracking, inspection/maintenance/repair records, end-of-life actions (donation, recycling, disposal), role-based access control and conventional operational reports.

- AI-enhanced layer. An asset-classification service suggests categories, tags and standardised descriptions; a semantic matching engine ranks assets against requests using meaning, compatibility, condition, quantity, location, urgency and cost; a sustainable-action recommender proposes retain/transfer/repair/refurbish/donate/disassemble/recycle/dispose with an explanation and confidence; an LLM assistant provides natural-language search, request submission and guidance; and generative reporting turns operational data into monthly summaries and management bulletins.

Every AI output is a recommendation. Authorised human users remain accountable for approvals and high-impact actions (transfer, disposal, donation), and the system must be able to explain each recommendation and fall back to classic behaviour when an AI service is unavailable or low-confidence.

## 2.2 Background and Context

Traditional university asset-management systems record ownership, location, purchase information and disposal status. They do not support intelligent internal reuse, semantic matching between available assets and departmental requests, prediction of future demand, or measurement of the environmental and financial benefits of circular resource management. As a result, departments over-purchase, storage areas fill with idle equipment, and the institution cannot report on avoided purchases, reuse rates or carbon impact. Circular-economy practice and campus sustainability targets create a clear demand for a system that closes this gap.

The project is a lab-based running project for COSC 336 at Khalifa University. It simulates real-world engineering practice: planning, feasibility, requirements, architecture, design, implementation, testing and documentation, with all work tracked in a shared GitHub repository.

## 2.3 Business Goals and Objectives

| # | Goal | Objective (what the system must achieve) |
| --- | --- | --- |
| G1 | Reduce unnecessary purchases | Make existing surplus assets visible and easy to request so departments reuse before they buy. |
| G2 | Extend asset life | Track inspections, maintenance and repairs so assets are kept in service longer and retired only as a last option. |
| G3 | Improve matching quality | Use semantic matching and ranking so requests are met by functionally suitable assets even when terminology differs. |
| G4 | Ensure accountable workflows | Provide transparent, auditable approval, transfer and custody processes with role-based access. |
| G5 | Measure sustainability value | Calculate and report waste diversion, reuse rate, asset-life extension, financial savings and estimated carbon-emission reductions. |
| G6 | Integrate AI responsibly | Deliver explainable, confidence-scored recommendations with human oversight and fallback behaviour. |
| G7 | Learning objective | Apply and compare classic and AI-enhanced software engineering across the full SDLC. |

## 2.4 Project Constraints

| Constraint | Description |
| --- | --- |
| Timeline | Eight phases across the Fall 2026 semester (Phase 1 week of 14 Sep 2026; final submission and demonstration week of 23 Nov 2026). The course sets the deadlines; this plan uses the earlier lab-slide dates pending instructor confirmation. |
| Budget | No monetary budget. Only free/open-source frameworks, free-tier cloud or LLM APIs, and university-provided lab resources may be used. |
| Team resources | Student team of three members working part-time alongside other courses; limited AI/ML experience; no dedicated designer, tester or DevOps engineer. |
| Data | No access to real university asset data. The prototype will use synthetic and anonymised sample data; sustainability figures (e.g., carbon factors) will use published estimates and must be reported with their uncertainty. |
| Process | Git and GitHub are mandatory; commit history is graded (10 % of each phase). Regular, meaningful, individually-authored commits are required. |
| Technology | Web application with documented local setup and deployment to a hosting environment. The hosting platform will be selected in Phase 2. AI features depend on external LLM/embedding APIs with rate limits. |
| Policy and ethics | Must respect university procurement, ownership, privacy and safety policies; AI must not make final decisions on disposal, donation or transfer. |

## 2.5 Scope of the Project

### In scope

- User management and authentication with role-based access for the nine defined roles (Section 3).

- Department management, asset registration and inventory with photographs and supporting documents.

- Circular resource marketplace: publication of surplus/underutilised/unwanted assets visible to authorised campus users.

- Departmental resource requests with category, purpose, specifications, quantity, preferred condition, urgency, location and required date.

- Structured search and filtering; reservations and request tracking.

- Approval workflows for release, reservation, transfer, receipt, donation, recycling and disposal.

- Transfer management (approval, collection/delivery, custody change, new location, confirmation, documents).

- Asset life-cycle history from acquisition to retirement; maintenance and repair module with costs and condition updates.

- Conventional operational reports; notifications; audit logging.

- AI: classification/tagging, semantic matching with compatibility score and explanation, prioritisation/ranking, sustainable-action recommendation, LLM assistant, generative reports.

- Sustainability indicators and dashboard summaries.

- Hosting and deployment of the web application for access by intended users and reviewers, with documented configuration, deployment, and restart procedures.

- Full documentation across all eight phases and a working prototype with demonstration.

### Out of scope

- Integration with the university's live ERP, finance or procurement systems (interfaces will be simulated).

- Financial transactions, purchasing or payment processing.

- Physical logistics (vehicle scheduling, barcode/RFID hardware), beyond recording collection/delivery arrangements.

- Training custom machine-learning models from scratch; the project uses pre-trained models and hosted LLM/embedding services.

- Mobile native applications (the web UI will be responsive instead).

## 2.6 Assumptions

- The lab instructors act as the client; their project description and slides are the authoritative statement of needs.

- Synthetic data of realistic size (hundreds of assets, tens of departments and requests) is sufficient to demonstrate all functionality.

- A free-tier hosted LLM and embedding API will remain available throughout the semester, and the team may fall back to a smaller open-source model if not.

- All team members have GitHub accounts, Git installed and access to the shared repository by 15 September 2026.

- Deadlines follow the Phase 1 lab slides (week of 14 Sep 2026 onward); the project description lists a tentative later schedule and the earlier slide dates are used for planning until the instructors confirm the schedule.

## 2.7 Key Terms

| Term | Meaning in this project |
| --- | --- |
| Asset | Any physical item owned by the university that is tracked individually or in quantity: furniture, computers, lab equipment, books, office materials. |
| Surplus / underutilised asset | An asset its department no longer needs (surplus) or uses rarely (underutilised) and is willing to release to another department. |
| Listing | A published surplus asset visible on the campus marketplace. |
| Resource request | A department's structured description of something it needs (category, specifications, quantity, urgency, location, date). |
| Match | A pairing of a listing with a request, produced by the AI matching engine with a compatibility score and an explanation. |
| Custodian | The person responsible for an asset's physical condition and location at any given time. |
| Transfer | The approved movement of an asset from one department or custodian to another. |
| Life-cycle status | The current stage of an asset: registered, in use, published, reserved, in transfer, under maintenance, donated, recycled, disposed or retired. |
| Sustainable action | The recommended next step for an asset: retain, transfer, repair, refurbish, donate, disassemble, recycle or dispose. |
| Avoided purchase | A purchase that did not happen because a request was satisfied from an existing asset; its value is the estimated replacement cost. |
| Waste diversion | Items or kilograms kept out of disposal through reuse, repair, donation or recycling. |

## 2.8 Expected Benefits

| Beneficiary | Benefit |
| --- | --- |
| Departments | Faster access to needed equipment without procurement lead time; reduced storage of idle items. |
| University finance | Avoided purchases and quantified savings; better visibility of asset value and utilisation. |
| Sustainability office | Measured waste diversion, reuse rate and carbon-emission reductions to support campus targets and reporting. |
| Asset custodians and maintenance staff | Single, auditable life-cycle record; structured inspection and repair workflow. |
| Administrators | Transparent approval trail; role-based control of high-impact actions. |
| Project team | Practical experience of the full SDLC, responsible AI integration and team-based Git workflows. |

# 3 Stakeholder Analysis

## 3.1 Identification of Stakeholders

The stakeholders were identified from the project description, the Phase 1 slides, and a desk walkthrough of the assignment scenario from registration to transfer, maintenance, and disposal. They include people who use the system, approve decisions, operate the software, define the project requirements, or benefit from its results.

| Group | Stakeholders | Interest in the system |
| --- | --- | --- |
| Operational users | Department representatives, asset custodians, requesters, maintenance staff | Register, find, request, transfer, inspect, and maintain assets. |
| Decision makers | Administrators, procurement officers, finance officers | Control approvals, costs, ownership changes, and policy compliance. |
| Sustainability | Sustainability officers | Encourage reuse and repair and measure environmental benefits. |
| Technical operations | System administrators | Keep the system secure, available, and correctly configured. |
| Client | Lab instructors | Clarify requirements and evaluate the project deliverables. |
| Development team | Student project team | Design, build, test, document, and demonstrate the system. |
| Institutional beneficiaries | University management and departments | Reduce unnecessary purchases and improve asset use and reporting. |

## 3.2 Stakeholder Roles and Responsibilities

Permissions are assigned according to each person's role. Technical access does not give someone business approval authority; for example, a system administrator cannot approve an asset transfer simply because they manage the software.

| Stakeholder | Main responsibilities | Main system permissions |
| --- | --- | --- |
| Department representative | Confirm department needs and approve releasing or receiving assets. | Manage department requests and listings; approve release and receipt. |
| Asset custodian | Keep asset details, condition, location, and custody accurate. | Register and update assets; request maintenance; confirm handover. |
| Requester | Search for resources and submit and track requests. | Search listings; create requests; reserve items; review recommendations. |
| Administrator | Manage business workflows, categories, departments, and exceptions. | Review records; route approvals; manage workflow settings; run reports. |
| Procurement officer | Check policy, ownership, and whether reuse can avoid a purchase. | Review and approve policy-controlled transfers and end-of-life actions. |
| Finance officer | Validate values, costs, savings, and financial thresholds. | Review financial data and approve actions above agreed limits. |
| Maintenance staff | Inspect assets and record repair work, cost, and outcome. | Manage assigned maintenance records and update asset condition. |
| Sustainability officer | Review reuse, repair, donation, recycling, and disposal options. | Review recommendations; manage sustainability factors; validate indicators. |
| System administrator | Manage accounts, roles, configuration, backup, and security. | Perform technical administration without automatic business approval rights. |
| Lab instructors | Clarify scope and review the project's work. | Review documents, repository evidence, and demonstrations; make course acceptance decisions. |
| Student project team | Gather requirements and build, test, and document the prototype. | Use development and test access with synthetic data. |

## 3.3 Stakeholder Needs and Expectations

| Stakeholder | Main need | Expected system support |
| --- | --- | --- |
| Department representative | Control department requests and assets. | Clear approval tasks and confirmed ownership, custody, and location changes. |
| Asset custodian | Maintain an accurate asset record. | Simple updates, evidence uploads, reminders, and full life-cycle history. |
| Requester | Find suitable resources quickly. | Useful search, explainable matches, easy requests, and visible status. |
| Administrator | Apply one consistent process. | Configurable workflows, exception handling, notifications, and audit records. |
| Procurement officer | Confirm reuse and policy compliance. | Internal availability, policy checks, and documented approvals. |
| Finance officer | Trust financial and savings figures. | Controlled values, calculation evidence, and financial reports. |
| Maintenance staff | Receive complete work information. | Work queues, asset history, repair forms, costs, and status updates. |
| Sustainability officer | Extend asset life and measure benefits. | Reuse-first recommendations and transparent sustainability calculations. |
| System administrator | Operate a secure and maintainable service. | Access controls, monitoring, backup, audit logs, and AI fallback. |
| Lab instructors | See that the project meets the assignment. | Traceable requirements, a working prototype, tests, and honest limitations. |
| Student project team | Work within a realistic semester scope. | Clear priorities, open questions, test data, and acceptance criteria. |

## 3.4 Stakeholder to Feature Mapping

AI features only provide recommendations. People remain responsible for approving transfers, repair spending, donation, recycling, disposal, financial values, and user roles. Approval thresholds that depend on university policy will be confirmed with the client in later phases.

| Feature | Primary users | Main data needed | Approval owner |
| --- | --- | --- | --- |
| Asset registration and classification | Asset custodian, department representative | Name, description, category, quantity, owner, department, location, purchase date, value, condition, availability, photos, documents, plus suggested category/subcategory, standard description, tags, material, and missing metadata | Custodian or department representative confirms the record and AI suggestions. |
| Asset publication | Custodian, department representative | Availability, quantity, condition, restrictions, owner | Releasing department representative. |
| Resource requests | Requester, department representative | Category, purpose, specifications, quantity, preferred condition, urgency, location, and required date | Department representative where the request commits the department. |
| Search and filtering | Requester, procurement officer | Category, condition, department, location, quantity, availability, asset age, value, and life-cycle status | No approval required. |
| AI matching and ranking | Requester, department representative | Meaning, category, functional purpose, technical compatibility, quantity, condition, location, urgency/date, transfer/repair cost, sustainability benefit, score, explanation, and confidence | User chooses a match; AI does not approve it. |
| Reservation | Requester, custodian | Asset availability, quantity, requester, expiry | Releasing custodian or department representative. |
| Transfer and receipt | Department representatives, custodians, administrator | Approvals, ownership, custody, location, collection/delivery, condition, documents, and confirmation | Releasing and receiving departments; finance/procurement when required. |
| Maintenance and repair | Custodian, maintenance staff, finance | Defect, inspection, work, cost, outcome, condition | Department representative; finance above an agreed threshold. |
| Asset life-cycle tracking | Custodian, administrator, maintenance, procurement | Acquisition, allocation, use, inspection, repair, transfer, refurbishment, donation, recycling, retirement, disposal, actor, date, and evidence | Authorised owner confirms controlled status changes. |
| End-of-life actions | Department representatives, procurement, sustainability, finance | Asset condition, proposed route, reason, value, destination, approvals, and evidence | Proposed: department and procurement authorisation, sustainability review, and finance approval where thresholds apply; final sequence to be confirmed with the client. |
| Sustainable-action recommendation | Sustainability officer, custodian, administrator | Condition, demand, repairability, cost, material, value, sustainability factors, and recommendation to retain, transfer, repair, refurbish, donate, disassemble, recycle, or dispose | Authorised human roles; AI only recommends. |
| LLM assistant | All authorised users | User role, permitted assets, requests, history, status, policy guidance, sustainability information, and intended action | User confirms changes; normal approval workflow still applies. |
| Operational and AI-generated reports | Administrators, finance, procurement, sustainability | Assets, requests, transfers, maintenance, savings, waste diversion, reuse, repair, asset-life extension, and estimated carbon reduction | Relevant data owner reviews official reports and generated summaries. |
| User and access management | Administrator, system administrator | Identity, department, role, account status, audit history | Business administrator authorises the role; system administrator applies it. |
| Notifications and audit trail | All authorised users, administrators | Workflow events, recipients, timestamps, actor, decision, reason, and before/after values | Workflow owner defines alerts; audit records are not editable by ordinary users. |

# 4 Study of the Current As Is Process

The team does not have access to Khalifa University's real asset-management systems or internal procedures. Therefore, this section is a preliminary view based on the project description, common university practices, and the team's desk walkthrough of the assignment scenario. It will be checked and corrected through interviews and workshops in Phases 2 and 3.

| Process | Current practice (typical) | Main problems to solve |
| --- | --- | --- |
| Identifying surplus assets | A department notices an unused or unwanted asset and records it in a spreadsheet, email, or local file. Other departments may only learn about it by asking around. | No campus-wide visibility, incomplete records, outdated information, and unnecessary purchases. |
| Requesting resources | Staff ask other departments by email, telephone, or chat. If nothing is found quickly, they may start a purchase request. | Requests are inconsistent, difficult to search, and not connected to available assets. |
| Approving transfers | Releasing and receiving departments exchange emails and documents. Finance or procurement may be involved when required. | Slow approvals, unclear responsibility, missing evidence, and delayed custody or location updates. |
| Recording maintenance | Defects, inspections, repairs, and costs may be stored in separate tickets, emails, invoices, or spreadsheets. | No complete maintenance history, repeated work, and weak repair-versus-replace decisions. |
| Donation, recycling, or disposal | A department requests approval and the responsible offices decide the appropriate action. External organisations may collect the asset. | Reuse or repair may be skipped, special checks may be missed, and disposal evidence may be incomplete. |
| Reporting | Staff manually combine information from inventory, finance, maintenance, and approval records. | Reports take time, figures may be inconsistent, and savings or sustainability benefits are difficult to measure. |

The main issue is that information is spread across different people, messages, and files. There is no single record connecting the asset, request, approval, transfer, maintenance, and final outcome.

In the proposed process, an authorised user registers an asset and publishes it when it becomes available. Another department searches or submits a request, and the system recommends suitable matches. The required people approve the reservation and transfer, after which ownership, custody, location, condition, collection or delivery, and receipt are recorded. Maintenance and end-of-life actions are added to the same asset history. Reuse and repair are considered before recycling or disposal, and AI recommendations never replace human approval.

The prototype will not connect to the university's real finance, procurement, ERP, logistics, or hardware systems. The real approval order, value limits, special-asset rules, required documents, and sustainability calculations must be confirmed with the instructors and relevant stakeholders.

# 5 Requirements Gathering

## 5.1 Methodology

Requirements gathering will continue throughout the project. Phase 1 creates an initial list from the supplied documents, Phases 2 and 3 validate it with the client and stakeholders, and later prototypes and tests help identify missing or unclear requirements. Using several techniques reduces the risk of relying on one person's assumptions.

| Technique | Purpose | Participants or sources | Timing |
| --- | --- | --- | --- |
| Document analysis | Identify required roles, features, constraints, deliverables, and open questions. | Project description, Phase 1 slides, course announcements | Phase 1 and whenever documents change |
| Client Q&A | Clarify scope, deadlines, priorities, approval rules, and prototype expectations. | Lab instructors and project team | Weekly during Phases 1-3 |
| Stakeholder interviews | Understand real tasks, data, decisions, permissions, exceptions, and problems. | Representatives of the nine system roles | Phases 2-3 |
| Short survey | Collect and rank common problems and desired features from a wider group. | Potential requesters, custodians, and department staff | Phases 2-3 |
| Process workshop | Walk through the complete process and agree on states, approvals, and required evidence. | Operational users, decision makers, instructors, project team | Phase 3 |
| Prototype review | Validate forms, navigation, wording, status information, and AI explanations before implementation. | Selected users and instructors | Phases 3-5 |
| Testing and acceptance feedback | Confirm that the requirements are testable and that the implemented system meets stakeholder needs. | Client, developers, testers, selected users | Every sprint; formally in Phases 6-7 |

Interview and workshop results will be recorded with their source, affected role, priority, and open questions. A requirement will only be treated as validated after the client or an appropriate stakeholder representative confirms it.

## 5.2 Summary of Gathered Requirements

The information gathered so far can be summarised into six areas. Detailed numbered requirements will be provided in Section 6.

- Assets and inventory: Register assets with complete information, publish available items, update condition and location, and keep a full life-cycle history.

- Marketplace and requests: Allow departments to search, filter, reserve, request, and track available resources.

- Approvals and transfers: Define clear approval steps, decision owners, handover information, custody and location changes, notifications, and audit records.

- Maintenance and end-of-life: Record defects, inspections, repairs, costs, and outcomes, then control donation, recycling, retirement, or disposal.

- AI services: Suggest classifications, match assets with requests, rank and explain recommendations, support natural-language interaction, and create report summaries. Humans must approve important actions.

- Security, sustainability, and reporting: Use role-based access, protect information, measure savings and environmental benefits, show assumptions, and provide operational dashboards and reports.

## 5.3 Prioritisation of Requirements

The requirements are prioritised using MoSCoW because the semester has a fixed deadline and the team has limited time. “Must” features form the initial working baseline. “Should” features are planned after that baseline, while “Could” features are optional enhancements. Course-listed features remain within the intended semester scope; any proposed omission or deferral requires instructor agreement. These priorities define implementation order and will be reviewed during the feasibility study.

| Priority | Meaning | Requirement groups |
| --- | --- | --- |
| Must have | Required for the initial working baseline, including the Phase 6 minimum functions. | Accounts and nine roles; authentication and role-based access; departments; asset registration and publication; requests; search and filtering; reservations; approvals and transfers; custody/location updates; maintenance history; notifications and audit trail; AI classification and explainable matching; human review and classic fallback; basic sustainability indicators and basic operational and AI-generated reports; synthetic data and reproducible setup. |
| Should have | Important, but the prototype can work temporarily without it or use a simpler manual process. | Application hosting and deployment; sustainable-action recommendations; LLM assistant; configurable approval limits; further tuning of the required matching factors; richer sustainability dashboard; report export; improved accessibility and exception handling. |
| Could have | Useful enhancement attempted only if the Must and Should features are stable. | Demand forecasting; advanced image/document extraction beyond the initial classification support; map view; saved searches and alerts; advanced analytics and AI feedback monitoring. |
| Won't have (this semester) | Explicitly outside the prototype scope and recorded for possible future work. | Live university ERP, finance, procurement, or identity integration; payments or purchasing; transport scheduling; barcode/RFID hardware; real university data; custom model training; native mobile apps; fully autonomous AI approvals. |

The priorities will be reviewed after the Phase 2 feasibility study and confirmed with the instructors. Any change to a Must requirement should record the reason, effect on the schedule, and client decision.

# 6 Initial Requirements Specification

The following requirements define the initial classic baseline, AI-enhanced extension, sustainability measurements, and quality expectations for the Circular Campus prototype. Each requirement has a stable ID so it can be linked to design decisions and tests and expanded in the Phase 3 Software Requirements Specification (SRS). Priorities use MoSCoW: M = Must have, S = Should have, and C = Could have. The priorities follow Section 5.3: course-listed functions remain in the intended semester scope, with the sustainable-action recommender and LLM assistant planned after the initial baseline. Any scope deferral requires instructor agreement. Assistant confirmation and normal business approvals remain mandatory whenever the assistant is implemented.

These requirements follow the project scope in Section 2 and the stakeholder responsibilities in Section 3. Numerical targets are proposed targets for the prototype. Policy-dependent approval rules and financial thresholds will be confirmed with the lab instructors.

Approval responsibilities follow the "Approval owner" column in Section 3.4. Permission to view or edit information does not automatically grant approval authority. Where the final approval role or financial threshold depends on university policy, it will be confirmed with the client rather than assumed. AI recommendations and assistant confirmations do not replace the required business approvals.

## 6.1 Functional Requirements Classic Baseline

| ID | Requirement | Pri. |
| --- | --- | --- |
| FR-01 | The system shall support creating, updating, and deactivating user accounts and assigning departments and roles, with the business administrator authorising role assignments and the system administrator applying them. Technical administration shall not automatically grant business approval authority. | M |
| FR-02 | The system shall authenticate users and enforce role-based and department-based permissions for protected records and actions, including actions requested through the AI assistant. | M |
| FR-03 | The system shall allow authorised administrators to maintain departments, asset categories, subcategories, and approval responsibilities. | M |
| FR-04 | The system shall allow custodians or department representatives to register and update assets with a unique ID, name, description, category, quantity, owner, custodian, department, location, purchase date, value, condition, availability, photographs, and supporting documents. The custodian or department representative shall confirm the record before it is saved. | M |
| FR-05 | The system shall track asset life-cycle status from acquisition and allocation through use, inspection, maintenance, repair, transfer, refurbishment, donation, recycling, retirement, and disposal, while separately recording availability for requests. The authorised owner shall confirm controlled status changes after any required workflow approvals. | M |
| FR-06 | The system shall allow authorised users to publish and withdraw surplus, underutilised, or unwanted assets, showing available quantity, condition, location, and restrictions. Publication shall require approval from the releasing department representative. | M |
| FR-07 | The system shall allow requesters to create, update, submit, cancel, and track resource requests containing category, purpose, technical specifications, quantity, preferred condition, urgency, location, and required date. A department representative shall approve requests that commit the department. Changes affecting an approved request shall require revalidation and renewed approval where applicable. | M |
| FR-08 | The system shall provide keyword search and filters for category, condition, department, location, quantity, availability, asset age, value, and life-cycle status, limited to records the user may access. Searching and filtering shall not require a separate business approval. | M |
| FR-09 | The system shall allow users to request reservations and require confirmation by the releasing custodian or department representative, recording quantity and expiry and releasing cancelled or expired reservations without allocating the same available quantity twice. | M |
| FR-10 | The system shall route approval tasks to the approval owners identified in Section 3.4 and record each approval, rejection, or request for changes with the decision maker, time, and reason. Administrators may manage routing, but shall not gain approval authority merely by managing the workflow. | M |
| FR-11 | The system shall require approval from the releasing and receiving department representatives, plus finance or procurement when required, before authorising a transfer. Transfer records shall include asset quantity, ownership, custody, location, collection or delivery arrangements, condition, documents, and handover and receipt confirmations, with asset records updated at the appropriate confirmed stage. | M |
| FR-12 | The system shall allow authorised staff to record inspections with the asset, inspection date, findings, condition, supporting evidence, and recommended follow-up action. | M |
| FR-13 | The system shall manage maintenance, repair, and refurbishment records containing the defect, assigned staff, work status, work performed, estimated and actual costs, outcome, and resulting condition. Maintenance and repair authorisation shall require the department representative's approval and finance approval when spending exceeds an agreed threshold. | M |
| FR-14 | The system shall record approved donation, disassembly, recycling, retirement, and disposal actions with the reason, quantity, date, responsible person, destination where relevant, and evidence, and remove affected quantities from active availability. | M |
| FR-15 | The system shall display an asset's chronological life-cycle history, linking acquisition, allocation, inspections, maintenance, transfers, and end-of-life actions to their dates, actors, approvals, costs, and evidence. | M |
| FR-16 | The system shall provide in-application notifications for pending approvals, reservation expiry, request decisions, transfer and receipt tasks, and maintenance status changes. The responsible workflow owner shall define the alerts and recipients, and notifications shall be visible only to relevant authorised users. | M |
| FR-17 | The system shall provide conventional reports on assets, asset status, availability, ownership changes, requests, reservations, approvals, transfers, maintenance, costs, and sustainability indicators, with reporting-period and department filters. The relevant data owner shall review reports before they are treated as official. | M |
| FR-18 | The system shall maintain an audit log of asset changes, workflow decisions, account and role changes, and human responses to AI recommendations, recording the actor, time, affected record, action, and relevant before-and-after values. Ordinary users shall not edit or delete audit entries. | M |

## 6.2 Functional Requirements AI Enhanced Extension

AI supports the classic workflows. A compatibility score describes how well an asset meets a request, while confidence describes the strength or uncertainty of a recommendation. Neither represents an approval or a guaranteed probability of correctness.

| ID | Requirement | Pri. |
| --- | --- | --- |
| AI-01 | The system shall suggest an asset category and subcategory, standardised description, tags, material where supported, and missing metadata during registration, using the supplied title, description, technical specifications, images, and documents where available. Unsupported input formats or uncertain extraction shall be identified for manual review. The asset custodian or department representative shall accept, correct, or reject the suggestions before they become part of the saved asset record. | M |
| AI-02 | The system shall match requests to permitted asset listings using semantic similarity so that relevant resources can be found when requests and listings use different terms. | M |
| AI-03 | The system shall consider functional purpose, category, technical compatibility, available quantity, condition, location, urgency and required date, estimated transfer or repair cost, and sustainability benefit when assessing matches, identifying missing information and excluding candidates that fail mandatory constraints. | M |
| AI-04 | The system shall show each recommended match with a compatibility score, an explanation of the main matching factors, unresolved constraints, and confidence information, keeping confidence distinct from compatibility. | M |
| AI-05 | The system shall rank eligible matches using documented factors and weights and allow users to inspect the reasons for the order and choose another eligible option. | M |
| AI-06 | The system shall recommend sustainable actions such as retaining or reusing, transferring, repairing, refurbishing, donating, disassembling, recycling, retiring, or disposing of an asset, explaining how condition, demand, repairability, cost, material, value, and sustainability factors influenced the recommendation. | S |
| AI-07 | The system shall provide an LLM assistant for natural-language resource search, asset-history and request-status questions, policy, service, and sustainability guidance, and drafting resource requests, using only information the signed-in user is authorised to access. | S |
| AI-08 | The system shall show the exact proposed changes from an assistant interaction and require explicit user confirmation before submitting a request or changing a record, while applying the same validation and approvals as the classic interface. | S |
| AI-09 | The system shall generate draft narrative reports summarising resource exchange, high-demand categories, maintenance trends, recommended actions, avoided purchases, financial savings, waste diversion, and estimated carbon reductions from authorised records and a selected reporting period. | M |
| AI-10 | The system shall link generated factual claims to supporting records or report totals, identify missing information, and require the relevant data owner's review before a generated report is treated as an official summary. | M |
| AI-11 | The system shall treat AI outputs as recommendations and enforce the human approval responsibilities in Section 3.4 for transfers, repair spending, donation, recycling, disposal, financial values, and user-role changes. Selecting a recommended match or confirming an assistant action shall not bypass the normal approval workflow. | M |
| AI-12 | The system shall show confidence information and record the model or deployment identifier, version where available, generation time, and user acceptance, correction, or rejection for AI outputs. Unavailable version or confidence information shall be explicitly marked rather than invented. | M |
| AI-13 | The system shall offer classic search, filters, forms, approvals, and conventional reports when AI is unavailable, times out, produces invalid output, or has insufficient confidence, informing the user and preserving entered data. | M |

## 6.3 Sustainability Measurement Requirements

Prototype indicators will use synthetic transactions and clearly identified assumptions. They demonstrate how the system would measure outcomes without claiming actual university savings or environmental improvements. Calculations will use completed, approved events rather than unaccepted AI suggestions.

| ID | Requirement | Pri. |
| --- | --- | --- |
| SU-01 | The system shall display waste diversion, avoided purchases, reuse rate, asset-life extension, financial savings, and estimated carbon-emission reductions in dashboards and conventional reports, with reporting period, department, units, and supporting records. | M |
| SU-02 | The system shall report quantities diverted from a documented disposal baseline through completed reuse, repair, donation, or recycling, identify the route, and count each tracked item or batch quantity once within the reported total. Kilograms shall be shown only when measured or explicitly estimated mass is available. | M |
| SU-03 | The system shall count an avoided purchase only when an approved request is fulfilled using an existing asset and an authorised reviewer records that a new purchase would otherwise have been needed, with the avoided quantity and replacement-cost estimate. | M |
| SU-04 | The system shall calculate estimated net financial savings as validated avoided replacement cost minus attributable transfer, inspection, repair, and refurbishment costs, retaining each input and preventing duplicate counting. | M |
| SU-05 | The system shall calculate the period reuse rate as the quantity from a defined cohort of reusable listed assets successfully placed back into use by the period end, divided by the total quantity in that cohort, multiplied by 100. It shall show the cohort definition, numerator, denominator, and N/A for a zero denominator. | M |
| SU-06 | The system shall record a planned retirement date and an estimated revised retirement date after reuse, repair, or refurbishment, reporting the difference in months as estimated asset-life extension and distinguishing it from additional service time actually observed. | M |
| SU-07 | The system shall estimate net carbon-emission reductions in kg CO2e against a stated baseline using documented factors, quantities, and attributable intervention emissions, retaining negative results and showing N/A when required inputs or defensible factors are missing. | M |
| SU-08 | The system shall retain each indicator's formula, source records, factor source and version, assumptions, reviewer, and uncertainty or data limitations, distinguishing measured, estimated, and synthetic values. | M |

## 6.4 Non Functional Requirements

The numerical targets below are preliminary engineering targets for a semester prototype. The initial test dataset will contain 500 synthetic assets across 10 departments and 50 requests. Performance tests will use five concurrent users and a documented machine, browser, software version, and network setup so results can be repeated. The targets will be reviewed during Phase 3.

| ID | Category | Requirement | Pri. |
| --- | --- | --- | --- |
| NFR-01 | Usability | The system shall allow at least 4 of 5 representative test users to complete each of three role-appropriate tasks without help: register an asset, find a suitable listing, and submit a request. Mean post-task satisfaction shall be at least 4 out of 5. | M |
| NFR-02 | Performance | The system shall return classic search and filter results within 2 seconds for at least 95% of 100 measured requests under the stated test conditions. AI processing time shall be reported separately. | M |
| NFR-03 | Security | The system shall enforce server-side authentication and authorisation, store passwords only as salted hashes when passwords are managed locally, keep secrets outside version control, and block every unauthorised action in the agreed role-and-permission test matrix. | M |
| NFR-04 | Privacy | The system shall use synthetic or anonymised demonstration data, prevent access to another department's restricted records in all agreed privacy tests, and exclude credentials and unnecessary personal information from AI requests and ordinary logs. | M |
| NFR-05 | Auditability | The system shall produce a traceable audit entry for every controlled change in the acceptance test set and reject every tested attempt by an ordinary user to alter audit history. | M |
| NFR-06 | Explainability | The system shall show reasons, relevant inputs, confidence information or its unavailability, and supporting records for every AI recommendation in the acceptance test set, distinguishing estimates from verified facts. | M |
| NFR-07 | Reliability / fallback | The system shall display an AI failure or timeout message and make the relevant classic alternative available within 15 seconds of an unanswered AI request. Every tested outage shall preserve user input and allow the classic workflow to continue. | M |
| NFR-08 | Maintainability | The system shall separate asset, workflow, reporting, and AI integration responsibilities into identifiable modules, document their interfaces, and provide a repeatable command for testing critical business rules. | M |
| NFR-09 | Portability | The system shall run from a fresh repository copy on a grader's machine using documented supported dependencies, setup commands, configuration examples, and seed data. The classic baseline shall start without a paid AI account or an AI API key. | M |
| NFR-10 | Data integrity | The system shall validate quantities and references and apply stock-changing operations atomically, with zero negative quantities, duplicate allocations, or invalid life-cycle transitions across the agreed validation and concurrent-reservation tests. | M |
| NFR-11 | Scalability | The system shall support a second test dataset of 2,000 assets and 200 requests with five concurrent users, completing at least 95% of 100 classic searches within 3 seconds and preserving data integrity. | S |
| NFR-12 | Fairness / ethics | The system shall exclude protected personal characteristics from matching factors, document department-based priorities, and preserve eligibility and relative ranking in 10 paired tests that change only personal names or department labels while permissions, policy priority, and asset needs stay equal. | M |
| NFR-13 | Deployment | The system shall be deployed to the hosting environment selected during Phase 2 and made accessible to intended users and reviewers through a documented HTTPS URL. Deployment instructions shall cover configuration, secret management, database setup, application startup, and restart. The hosted application shall preserve role-based access controls and classic fallback when AI is unavailable. | S |

# 7 Measurable Project Success Criteria

The criteria below define proposed targets for evaluating the completed prototype and the team's development process. They are not results already achieved or numerical thresholds prescribed by the lab slides. The team will confirm their feasibility and acceptance with the client during Phase 3. Requirement IDs refer to Section 6.

Testing will use synthetic data containing 500 assets across 10 departments and 50 requests, including a fixed evaluation set of 20 requests for which suitable assets exist. Before evaluating matching quality, two team members will independently label suitable assets using a shared checklist covering purpose, specifications, quantity, condition, location, and required date, then resolve disagreements. Classic search and AI matching will use the same requests and asset snapshot.

The user study will involve five consenting volunteers or classmates acting in the relevant roles. Its results will provide prototype feedback rather than evidence of campus-wide acceptance.

| Area | Criterion | Target (prototype) | How measured |
| --- | --- | --- | --- |
| Functional performance | Required workflows work from start to finish. | 100% of agreed acceptance tests for Must-have requirements pass, including registration, publication, request, reservation, approval, transfer, maintenance, and end-of-life records. | Map every Must-have FR, AI, SU, and NFR ID to at least one acceptance test; record steps, expected results, actual results, and evidence. |
| Functional performance | Classic search responds promptly (NFR-02). | At least 95 of 100 searches finish within 2 seconds with 500 assets and five concurrent users. | Time search and filtering requests; record the machine, browser, dataset, and configuration. Measure AI latency separately. |
| User acceptance | Users complete the main tasks and find the interface usable (NFR-01). | At least 4 of 5 users complete each of asset registration, finding a listing, and request submission without help; mean satisfaction is at least 4/5. | Observe role-appropriate tasks using the same task sheet; record completion, assistance, and post-task ratings. |
| Match usefulness | AI produces useful recommendations (AI-02 to AI-05). | At least 16 of 20 eligible requests have a reviewer-labelled useful asset in the top three results. | Evaluate the fixed, labelled request set. Count a request as successful when at least one top-three result is useful; failed AI results count as unsuccessful. |
| Match usefulness | Semantic matching adds value over keyword search. | AI succeeds on at least 2 more of the same 20 requests than the classic top-three baseline. | Compare top-three success counts using identical eligibility filters; include differently worded but equivalent requests and report failures as well as gains. |
| Match usefulness | Rankings respect mandatory constraints (AI-03). | Zero ineligible assets appear as actionable recommendations in the 20-request evaluation set. | Check recommended candidates against availability, technical compatibility, required quantity, date, and access rules. |
| AI classification and assistant | Suggestions and request submission remain reviewable (AI-01, AI-07, AI-08). | At least 16 of 20 labelled assets receive a correct category suggestion; when the Should-have assistant is implemented, all 5 request-submission scenarios show proposed fields and require confirmation. | Compare suggestions with the fixed labels; test confirmed, corrected, cancelled, unauthorised, and incomplete assistant requests. |
| Avoided purchases | Reuse can fulfil demand that would otherwise require a purchase (SU-03, SU-04). | At least 5 of 10 scripted purchase-need scenarios end with an approved, completed reuse transaction and a documented avoided-purchase record. | Inspect the request, receipt, reviewer confirmation, replacement-cost estimate, and attributable costs. Report these as simulated outcomes. |
| Reuse / repair / sustainability | The prototype demonstrates reuse and repair outcomes (SU-05, SU-06). | At least 5 of a fixed cohort of 10 individually tracked reusable assets return to use, giving a reuse rate of at least 50%; at least 3 separate repair cases record return to service and estimated life extension. | Trace completed transfers and repairs to the predefined cohort and status history; verify the reuse denominator and retirement-date assumptions. |
| Reuse / repair / sustainability | All required indicators are available and traceable (SU-01 to SU-08). | All 6 indicators are displayed: waste diversion, avoided purchases, reuse rate, asset-life extension, savings, and estimated carbon reductions. | Inspect dashboards and reports for the same period and confirm supporting records, units, formulas, and assumptions. |
| Reuse / repair / sustainability | Sustainability calculations are correct and handle missing data honestly. | All 10 hand-calculated cases agree at the documented rounding precision, with no duplicate benefits; missing required inputs produce N/A or an explicitly labelled estimate. | Include repeated events, zero denominators, missing mass or carbon factors, intervention costs, and negative net-benefit cases. |
| Responsible AI | People retain control over consequential actions (AI-08, AI-11). | Zero actions bypass required human confirmation or approval in 14 tests: one unauthorised and one authorised path for each of transfer, donation, recycling, disposal, repair spending, financial-value changes, and user-role changes. | Attempt each action through the relevant classic and AI entry points where supported; inspect saved state, approvals, and audit records. |
| Responsible AI | The system continues working when AI fails (AI-13, NFR-07). | All 5 tested failure conditions expose the relevant classic alternative within 15 seconds without losing entered data. | Simulate unavailable service, timeout, rate limit, malformed output, and insufficient confidence; complete the task using classic controls. |
| Responsible AI | Recommendations and generated reports are explainable (AI-04, AI-10, AI-12). | All 20 sampled recommendations show reasons and confidence information or its unavailability; all factual claims in 5 generated summaries are traceable and all reported totals match conventional reports. | Review source links, model records, assumptions, and totals; flag unsupported claims and require review before official use. |
| Security and integrity | Permissions and stock quantities remain correct (NFR-03 to NFR-05, NFR-10). | All agreed role-and-permission tests pass; in 10 two-user attempts to reserve the same single unit, exactly one reservation succeeds each time. | Test unauthorised access, restricted records, audit changes, invalid quantities and transitions, and simultaneous reservations. |
| Fairness / ethics | Irrelevant identity changes do not affect matching (NFR-12). | All 10 paired cases preserve eligibility and relative ranking when only names or department labels change and relevant policy and matching factors stay equal. | Use the same model, configuration, and controlled inputs for each pair; investigate and record differences. |
| Portability | A reviewer can run the project from the repository (NFR-09). | A teammate completes 1 fresh setup using only the README and documented prerequisites; the classic baseline works without an AI API key. | Use a clean project copy, seed the database, start the application, and complete a search and request workflow; record setup issues. |
| Deployment | The application is hosted and accessible to intended users and reviewers (NFR-13). | Before the final demonstration, one teammate completes a fresh deployment using the documented steps; the hosted registration, search, request, and approval workflows pass, including an AI-unavailable fallback check. | Record the deployed version, hosting configuration, HTTPS URL, deployment and restart steps, role-access checks, and workflow results. |
| Scalability | The Should-have growth target is evaluated (NFR-11). | At least 95 of 100 classic searches finish within 3 seconds with 2,000 assets, 200 requests, and five concurrent users. | Repeat the documented search test with the larger dataset; report this result separately from Must-have acceptance. |
| Process | Each member contributes regularly through their own GitHub account. | Proposed team target: at least 2 meaningful commits per member per active project week; for Phase 1, at least 1 meaningful commit for each of the member's 3 assigned sections. | Review authors, dates, changed content, and messages weekly. Empty, cosmetic, or artificially split commits do not count toward the team target. |
| Documentation | All phases and required evidence are delivered. | All required deliverables for Phases 1–8, including the combined Phases 4 and 5 design deliverable, are submitted by the confirmed course deadlines. | Check submission receipts, phase files, requirement-to-test links, and classic-versus-AI reflections against the course checklist. |

During testing, the team will record the achieved value, supporting evidence, and any unmet target. Synthetic avoided purchases, estimated life extension, and estimated carbon reductions will be reported as prototype demonstrations, without claiming that real purchases were prevented or real campus emissions were measured.

# 8 Initial Project Plan

## 8.1 Proposed Methodology

The team will follow an Agile approach (Scrum-style) constrained by the course's phase gates: each course phase is treated as one or more sprints with a defined deliverable, a sprint planning session in the first lab of the phase, a mid-phase check-in, and a review with the instructors at submission. Agile is preferred over Waterfall because AI features carry technical uncertainty (API availability, match quality) that requires early prototyping and iteration, while the fixed course deadlines and document deliverables still give the overall project a milestone-driven backbone. Requirements and design documents will be versioned in the repository and updated as learning occurs.

## 8.2 Preliminary Timeline and Milestones

| Phase | Due (labs of week of) | Milestone / deliverable | Weight | Key tasks |
| --- | --- | --- | --- | --- |
| 1 | 14 Sep 2026 | Initial Plan and Requirement Gathering Document | 10 % | Problem, scope, stakeholders, as-is study, initial requirements, plan. Repo created and collaborators added by 15 Sep. |
| 2 | 21 Sep 2026 | Feasibility Document | 10 % | Technical, financial, operational, schedule, data/AI and legal/ethical feasibility; technology stack and hosting selection; LLM/embedding API selection and fallback. |
| 3 | 5 Oct 2026 | Requirements Document | 10 % | Full SRS (template in appendix): actors, states, business rules, FR/NFR, AI and sustainability requirements, use-case diagram and descriptions, prioritisation. |
| 4 & 5 | 26 Oct 2026 | Design Document (Architecture and Detailed Design) | 20 % | Layered architecture, component/deployment diagrams, DFDs, ERD, class/sequence/activity/state diagrams, AI workflow diagrams, interface contracts, mockups, security boundaries. |
| 6 | 16 Nov 2026 | Draft Implementation with Major Features | 20 % | Working prototype: auth/RBAC, departments, assets, marketplace, requests, search, AI classification and matching, approvals, transfers, maintenance, sustainability dashboard, reports; initial hosted deployment. |
| 7 | 23 Nov 2026 | Details of Test Cases | 10 % | Unit, integration, system, AI-quality, sustainability-calculation and user-acceptance tests; limitations of test data reported honestly. |
| 8 | 23 Nov 2026 | Final Project, Presentation and Demonstration | 20 % | Final code, hosted application URL, configuration and deployment instructions, documentation across all phases, presentation and live demo. |

Note: the project description lists a tentative schedule starting one week later (Phase 1 in the week of 20 September 2026). This plan uses the earlier dates in the Phase 1 lab slides as a conservative planning baseline; the team will confirm the authoritative schedule with the instructors.

### Week by week sprint calendar

| Week of | Phase | Sprint goal |
| --- | --- | --- |
| 14 Sep | 1 | Submit Phase 1; repository live with all collaborators; every member has committed. |
| 21 Sep | 2 | Feasibility study; choose technology stack and hosting; test one LLM/embedding API end-to-end. |
| 28 Sep | 3 | Stakeholder interviews and survey; draft use cases. |
| 5 Oct | 3 | Complete SRS and submit Requirements Document. |
| 12 Oct | 4 | Architecture, data model (ERD), data-flow diagrams. |
| 19 Oct | 5 | UML diagrams, AI workflow diagrams, UI mockups. |
| 26 Oct | 4 & 5 | Submit Design Document; set up project skeleton and synthetic data. |
| 2 Nov | 6 | Authentication, roles, departments, asset registration, marketplace. |
| 9 Nov | 6 | Requests, search, AI classification and matching, approvals, transfers. |
| 16 Nov | 6 | Maintenance, sustainability dashboard, reports; deploy the draft application and verify hosted workflows. |
| 23 Nov | 7 & 8 | Test cases, bug fixes, final deployment and restart checks, documentation, presentation and demo. |

## 8.3 Team Structure and Roles

Roles rotate partially so that every member gains experience across the SDLC, but each member owns one area for accountability and for clear individual authorship in the commit history.

| Team member | Primary role | Owns (modules / documents) | Secondary role |
| --- | --- | --- | --- |
| Sultan Almheiri | Project lead / Scrum master and backend lead | Planning documents, sprint coordination, repository administration, data model, workflow engine (approvals, transfers), integration | Sustainability calculations and reporting |
| Zayed Alfadli | Requirements, UX and QA lead | Requirements documents, use cases, mockups, UI implementation, test plan and test cases, UAT, user documentation | Frontend developer |
| Ghith Alhinaai | Architecture and AI integration lead | System architecture, security, classification, semantic matching, recommendation, LLM assistant, generative reporting, AI evaluation | DevOps / documentation |

## 8.4 Task Assignments for Phases 1 to 3

| Task | Owner | Due |
| --- | --- | --- |
| Finalise Phase 1 document and submit | Project lead (Sultan); all contribute sections | Week of 14 Sep |
| Create GitHub repository, add instructor and lab engineer as collaborators, add README, .gitignore, licence; plan branch protection for Phase 2 | Project lead (Sultan) | 15 Sep |
| Set up Git identity and first commit for every member | Each member | 15 Sep |
| Technology stack, hosting proposal and AI API evaluation (free tiers, rate limits, fallback) | AI/architecture lead (Ghith) | Week of 21 Sep |
| Feasibility document (six feasibility dimensions) | Requirements lead (Zayed) drafts, all review | Week of 21 Sep |
| Stakeholder interviews and survey | Requirements/UX lead (Zayed) | Weeks of 21 Sep – 28 Sep |
| Use-case diagram and detailed use-case descriptions | Requirements lead (Zayed) | Week of 5 Oct |
| Full SRS using appendix template | Requirements lead (Zayed) owns, all contribute | Week of 5 Oct |
| Synthetic data set design (assets, departments, requests) | Project lead (Sultan) + AI lead (Ghith) | Week of 5 Oct |

## 8.5 Dependencies

- Phase 2 stack decision depends on confirmation of available LLM/embedding API access (free tier or instructor-provided key).

- Phase 3 SRS depends on interview/survey results and instructor answers on approval thresholds and sustainability factors.

- Phase 4–5 design depends on the finalised data model and the chosen AI service interfaces.

- Phase 6 implementation and deployment depend on the synthetic data set, working local environments, selected hosting, deployment credentials, and documented application/database configuration.

- Phase 7 AI-quality testing depends on a labelled test set created during Phase 6.

- All phases depend on continuous, individually-authored commits to satisfy the GitHub grading criterion.

## 8.6 Risks and Mitigation

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | LLM/embedding API unavailable, rate-limited or paid | Medium | High | Evaluate two providers in Phase 2; design AI as a pluggable service; keep a small open-source model or keyword fallback. |
| R2 | Scope too large for the semester | High | High | Build the Must-have baseline first, then planned Should features; validate any course-scope deferral with the instructors. |
| R3 | Uneven contribution / commit history flagged | Medium | High | Section/module ownership; individual Phase 1 commits; PR review from Phase 2; weekly contribution check by the project lead. |
| R4 | Match quality poor on synthetic data | Medium | Medium | Build a labelled test set early; iterate on prompts/embeddings; report limitations honestly. |
| R5 | Sustainability figures unreliable | Medium | Medium | Use published factors; state assumptions and uncertainty ranges; sustainability officer role can edit factors. |
| R6 | Security weaknesses in RBAC | Medium | High | Server-side authorisation on every endpoint; security test cases in Phase 7. |
| R7 | Team member unavailable (illness, exams) | Medium | Medium | Secondary role for every area; documentation in repo so work can be picked up. |
| R8 | Schedule ambiguity between slides and description | Low | Medium | Confirm with instructors in the first lab; plan to the earlier date. |
| R9 | Secrets (API keys) committed to repository | Medium | High | .gitignore from day one; .env files; rotate key immediately if leaked. |

## 8.7 Resource Allocation

- People: Three students, approximately 6–8 hours per member per week, rising to 10+ in Phases 6–8.

- Tools: GitHub (repository, issues, pull requests, projects board); VS Code with GitHub Copilot (student plan); draw.io/PlantUML for UML; a web framework and relational database chosen in Phase 2; hosted LLM/embedding API (free tier); LibreOffice/Word for documents.

- Infrastructure: local development machines; university lab computers; application and database hosting on a suitable free or university-provided tier selected in Phase 2. Ghith leads deployment, with Sultan supporting configuration and integration.

- Data: team-generated synthetic asset, department, request and maintenance data; published sustainability factors.

- Budget: AED 0 – all tools on free or student tiers.

## 8.8 Communication Plan

| Channel | Purpose | Frequency |
| --- | --- | --- |
| Lab session | Sprint review with instructors; sprint planning for the next phase. | Weekly |
| Team meeting (in person or call) | Progress check, blockers, task re-assignment. | Twice a week, 30 minutes |
| Group chat | Quick questions and coordination. | Daily as needed |
| GitHub issues | One issue per task; assigned to an owner; closed by the pull request that completes it. | Continuous |
| GitHub pull requests | Code and document review; at least one teammate approves before merge from Phase 2. Phase 1 uses peer review before each member pushes their own work. | Per change |

## 8.9 Version Control and Collaboration Workflow

- One shared GitHub repository with a README and .gitignore. The project lead maintains repository setup and confirms instructor and lab-engineer access.

- During Phase 1, each member updates their copy, edits their assigned sections, reviews the changes, and commits and pushes through their own account. From Phase 2, the team plans to use feature branches and pull requests with at least one teammate review and protection on main.

- Conventional Commits messages (feat, fix, docs, test, refactor, chore); one logical change per commit.

- Each member commits under their own verified GitHub identity so authorship is visible.

- Documents for every phase are written in Markdown in the repository (docs/phaseN/sections) and committed incrementally as they are written; the Word/PDF versions are generated from them for submission.

- Secrets are never committed; API keys live in .env files excluded by .gitignore.

# 9 Classic and AI Enhanced Perspective Initial Reflection

Our starting position is to build a dependable classic baseline and use AI where it can improve discovery, interpretation, and communication. The baseline handles permissions, validation, quantities, approvals, and official records. AI supports these workflows through suggestions that users can inspect and challenge. We will revisit this position in every project phase using feasibility findings, user feedback, test results, cost, and observed limitations. AI improvement is a target to evaluate rather than an outcome we assume.

| Aspect | Classic (rule-based) approach | AI-enhanced approach | Our initial position |
| --- | --- | --- | --- |
| Search | Keyword search and explicit filters retrieve records using fields such as category, condition, location, and availability. Results are predictable but may miss equivalent terms. | Semantic search connects differently worded requests and listings, such as a request for seating with a listing for office chairs, while still applying access and availability rules. | Keep keyword search and filters available. Compare both approaches on the same labelled requests, especially those using different wording, before claiming that AI improves usefulness. |
| Matching | Rules check required specifications, quantities, condition, availability, dates, and permissions. A documented formula can score eligible options. | AI interprets purpose and description and ranks eligible candidates using compatibility, urgency, location, cost, and sustainability benefit, with explanations and confidence information. | Apply mandatory eligibility rules before AI ranking. AI can help order acceptable options but cannot override an incompatible specification or grant approval. Measure top-three usefulness and record invalid recommendations. |
| Classification | Users select categories and subcategories from controlled lists and enter descriptions and tags. Validation checks required fields. | AI suggests categories, tags, standardised descriptions, and potentially missing metadata from the information provided. | Use AI to reduce entry effort while requiring the custodian or department representative to confirm or correct suggestions. Do not save inferred material or condition as a verified fact. |
| Life-cycle decisions | Status rules, inspection records, policy thresholds, and authorised approvals determine whether an asset can be transferred, repaired, donated, recycled, retired, or disposed of. | AI compares options using condition, demand, repairability, costs, materials, and sustainability estimates and explains a recommended action. | Use AI to present alternatives and assumptions. Keep the final decision with the responsible human, enforce normal approvals, and record the recommendation and the reason for accepting or rejecting it. |
| Reporting | Fixed queries and formulas produce repeatable tables and indicators from approved transactions and documented factors. | Generative AI turns results into readable summaries of exchange activity, maintenance patterns, savings, and environmental estimates. | Treat conventional report totals as the calculation source. AI may explain them but must not invent figures or alter formulas. Link claims to records and require review before a generated summary becomes official. |
| Risks | Incorrect business rules, stale records, or poor input validation can produce wrong decisions even when the software behaves consistently. Rules also require maintenance when policies change. | AI can generate unsupported claims, expose restricted information, rank unfairly, misunderstand specifications, or vary across model versions. External services add latency, cost, and availability limits. | Test the baseline and AI separately, enforce the same access controls, record model information and assumptions, evaluate relevance and fairness, and provide classic alternatives when AI is unavailable or insufficiently reliable. |

Human control remains mandatory for asset transfers, donation, recycling, disposal, repair spending, changes to financial values, and assignment of user roles. Releasing and receiving departments approve transfers; procurement, finance, and sustainability roles review the relevant policy, spending, and environmental decisions as agreed with the client. A business administrator authorises role assignments, and technical administrators apply them without gaining automatic business approval rights. Users must explicitly confirm assistant-proposed changes, and consequential actions must still pass their normal approval workflow. AI may recommend and explain, but it must not provide the final approval or bypass a required human decision.

# 10 Open Questions for the Client

- Are the Phase 1 lab-slide dates (from 14 Sep 2026) or the description's tentative dates (from 20 Sep 2026) authoritative?

- Is an LLM/embedding API key provided by the course, or should the team rely on free tiers?

- Are there preferred technologies (language, framework, database) or is the choice free?

- What approval thresholds apply (e.g., asset value above which finance must approve a transfer or repair)?

- Should sustainability factors (carbon per category) follow a specific reference source?

# 11 References

- Khalifa University, Department of Computer Science. COSC 336 Lab-based Running Project, Project Description, Fall 2026 (Project-September2026.pdf), pp. 1–5 for system scope and the classic and AI comparison, pp. 7–10 for phases and assessment, and p. 12 onward for the requirements template.

- Khalifa University. COSC 336 Lab Phase 1, Initial Plan and Requirement Gathering Document (COSC336_Circular_Campus_Project_Fall2026.pdf), p. 4 for the phase schedule, pp. 7–10 for Phase 1 analysis and document structure, and p. 11 for GitHub requirements.

- IEEE-style Software Requirements Specification template (appendix of the project description).

- Git, GitHub and Copilot Onboarding guide (DOC-VC-01).