## Slide 1
Phase 2 feasibility study
Sultan / 01
[S01] [S02]
Campus reuse
and asset life cycles
Working brand for team confirmation
COSC 336 / Group 4
Khalifa University
22 September 2026
Sultan Almheiri 100065654
Zayed Alfadli 100064657
Ghaith Alhinaai 100066185
Expanded draft: evidence gaps and planning assumptions remain visible
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
Expanded evidence-based draft for class discussion. Includes source research and explicitly labelled planning scenarios. No interviews, technical trials, current KU workflow or achieved savings are claimed. Logo is a previously prepared team concept, not official KU branding.

## Slide 2
Our recommendation
Sultan / 02
[S01] [S02] [S04] [S06]
Continue the student prototype
with clear conditions
What supports this
The scope describes a workable type of system. Existing products show similar functions.
We can investigate the design with synthetic data.
What still needs evidence
KU ownership and current workflow.
Full costs, staff needs, data permission and successful trials.
A real KU rollout needs a separate, evidence-backed decision
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S04] Rheaply internal reuse
https://rheaply.com/internal-reuse/
Vendor-described marketplace, inventory, approvals and impact reporting.
[S06] Warp It product tour
https://www.warp-it.co.uk/portal/warpit/tour
Vendor-described reuse workflow and reports; homepage https://www.warp-it.co.uk/ describes AI photo-based listing.
Status and context
A conditional recommendation for a semester prototype, separate from institutional adoption. Economic and operational benefits remain unproven.

## Slide 3
Project scope
Zayed / 03
[S01] [S02]
Area | In scope | Out of scope
Campus work | Nine roles, inventory, requests, search, approvals and custody | Live KU ERP, finance or procurement integration
Life cycle | Transfer, maintenance, repair and retirement records | Vehicle scheduling or barcode/RFID hardware
Reports | Cost records, standard/AI reports and sustainability indicators | Purchasing and payment processing
AI | Classification, matching, actions and assistant, with human review | Training new models or autonomous approvals
Delivery | Responsive website, deployment, setup and restart instructions | Separate native iPhone/Android apps
The monitor example tests part of this wider semester scope
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
Semester scope summary. Hosted deployment remains included. Monitor transfer is one test case within the wider scope. Live integrations are simulated. Records of collection/delivery stay included although physical logistics are excluded.

## Slide 4
One request we can investigate
Zayed / 04
[S02]
A KU staff member needs two suitable working monitors
1 Request
Describe the need
2 Find spares
Check fit and quantity
3 Approve
Releasing and receiving staff
4 Handover
Record custody and location
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
Illustrative monitor example. It is not a completed KU request. Suitability includes function, connector, condition, quantity, availability, date and permission. Two-sided release/receipt approvals plus policy-required finance/procurement approval remain. Generated illustration already existed; it represents a proposed workflow.

## Slide 5
Who owns the process and uses it?
Zayed / 05
[S02] [S03]
Proposed functional owner: Facilities Management
Role | Responsibility | What they need
Department representative | Approve release and receipt | Clear approval tasks and department controls
Asset custodian | Maintain item records and confirm handover | Accurate condition, quantity, location and history
Requester | Find items and submit requests | Suitable results and visible request status
Business administrator | Configure workflows and handle exceptions | Consistent records and approval routes
KU staff must confirm the owner and approval responsibilities
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S03] KU ISO certificates
https://www.ku.ac.ae/iso-certificates
Lists asset management under Facilities Management; supports a proposed owner, not confirmed software ownership.
Status and context
KU lists ISO 55001 Asset Management under Facilities Management. Proposed functional ownership remains unconfirmed. This is a proposed mapping of four of nine course-defined system roles.

## Slide 6
Who checks decisions and operates the service?
Zayed / 06
[S02] [S03]
Role | Responsibility | What they need
Procurement officer | Check reuse and procurement rules | Evidence that reuse is permitted and avoids a purchase
Finance officer | Check values, costs and thresholds | Traceable figures and authorised decisions
Maintenance staff | Inspect, repair and update condition | Work records, costs and safe condition
Sustainability officer | Review actions, factors and indicators | Sourced measures and explicit uncertainty
System administrator | Operate accounts, security and backups | Tested access and recovery; no automatic business approval
IT access does not automatically grant business approval rights
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S03] KU ISO certificates
https://www.ku.ac.ae/iso-certificates
Lists asset management under Facilities Management; supports a proposed owner, not confirmed software ownership.
Status and context
Remaining five of nine course-defined system roles. Lab instructors act as academic client; the three students develop the prototype. Staff roles do not establish actual KU appointments. Business administration authorises roles and system administration implements them.

## Slide 7
Three existing systems we researched
Zayed / 07
[S04] [S05] [S06] [S07] [S23]
System | Documented functions | What remains to compare
Rheaply | Reuse marketplace, approvals, impact reports and AI listing help | KU workflow fit and full price Quotation required
Warp It | Surplus search, claims, approvals, reports and AI listing help | UAE eligibility and a KU quote Published UK price bands
Snipe-IT | Inventory, requests, custody, maintenance history and API | Reuse workflow configuration Free self-hosted software USD 39.99/month basic hosting
Reuse and AI already exist in the market. Our evaluation must add evidence.
Notes: Sources checked 22 September 2026
[S04] Rheaply internal reuse
https://rheaply.com/internal-reuse/
Vendor-described marketplace, inventory, approvals and impact reporting.
[S05] Rheaply AI suggestions
https://support.rheaply.com/en/articles/7967928-use-ai-powered-suggestions-to-create-and-backfill-listings
AI-assisted listing details with human review.
[S06] Warp It product tour
https://www.warp-it.co.uk/portal/warpit/tour
Vendor-described reuse workflow and reports; homepage https://www.warp-it.co.uk/ describes AI photo-based listing.
[S07] Snipe-IT product and pricing
https://snipeitapp.com/product
Inventory/custody, requests, history, permissions and API. Pricing: https://snipeitapp.com/pricing .
[S23] Warp It UK pricing
https://www.warp-it.co.uk/portal/warpit/pricing
Published UK bands are not a KU quotation; confirm local eligibility and taxes before cost comparison.
Status and context
Official vendor documentation was checked 22 September 2026. These are advertised capabilities, not product tests. Snipe-IT price is USD39.99 monthly or USD399.99 annually. Warp It listed UK employee bands exclude VAT and are not KU quotations. A feature not documented in reviewed pages is unverified, not absent.

## Slide 8
The market question is KU’s actual need
Zayed / 08
[S02] [S08]
Evidence we have
Universities use reuse platforms. UC Berkeley documents a Rheaply furniture service.
This supports relevance elsewhere.
Evidence we need at KU
Which system and process exist?
How many suitable requests and spare items occur?
Where does work repeat?
Our contribution
Compare the same monitor request through KU’s process, our ordinary search
and AI matching. Count useful results, errors and all checking work.
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S08] UC Berkeley Rheaply showroom
https://property.berkeley.edu/surplus/campus/rheaply-online-showroom-inventory
Institutional use elsewhere supports relevance, not KU demand or savings.
Status and context
UC Berkeley documents Rheaply furniture inventory and reservations. That supports university relevance only. KU demand, system and benefits remain unverified. The distinctive contribution is the proposed team evaluation design, not a claim of unique invention.

## Slide 9
Two technology routes to test
Ghaith / 09
[S09] [S10]
Candidate | Why investigate it | Checks before choosing
Django + PostgreSQL | One main web application Built-in admin and authentication | Team Python/Django skills Department permissions AI/API integration
React + Express + PostgreSQL | Separate interface and API JavaScript throughout | Team React/Node skills Authentication and API work Extra integration/deployment steps
Provisional preference: test Django first and review the evidence
Notes: Sources checked 22 September 2026
[S09] Django overview and authentication
https://www.djangoproject.com/start/overview/
Framework facilities; permissions: https://docs.djangoproject.com/en/stable/topics/auth/default/ . Department/item rules still need application code.
[S10] PostgreSQL overview
https://www.postgresql.org/about/
Relational database candidate. Proposed stack remains untested.
Status and context
Django and PostgreSQL are candidates, not an implemented or approved stack. Django documentation supports included framework/admin/auth facilities. Department-level and object-level permissions still need application rules. React/Express is a team-proposed alternative to be assessed against skills and deployment effort; no relative speed result is claimed.

## Slide 10
Hardware, software and skills
Ghaith / 10
[S01] [S09] [S10]
Resource | Proposed use | What we must verify
Devices and browser | Existing laptops or KU lab PCs Browser-based staff access | Actual RAM, storage and OS Network and browser tests
Server and data | Web app, PostgreSQL, media store Protected API keys and backups | Upload persistence, recovery Access rules and HTTPS
Team skills | Web/API work, SQL, AI evaluation Deployment and testing | Who can do each task Learning time and support
A local AI model would need a separate hardware and licence check
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S09] Django overview and authentication
https://www.djangoproject.com/start/overview/
Framework facilities; permissions: https://docs.djangoproject.com/en/stable/topics/auth/default/ . Department/item rules still need application code.
[S10] PostgreSQL overview
https://www.postgresql.org/about/
Relational database candidate. Proposed stack remains untested.
Status and context
Resource plan pending actual device and skills inventory. Using hosted inference does not automatically need a local GPU. No claim of laptop capacity is established without checks. Media storage and backup are distinct requirements.

## Slide 11
Feasibility across six areas
Ghaith / 11
[S01] [S22]
Area | Current finding | Condition before a stronger conclusion
Technical | Plausible architecture | Run a deployment and permission test
Economic | Conditional scenarios only | Verify demand and total costs
Legal and ethical | Controls identified | Confirm KU data and approval rules
Operational | Workflow proposed | Interview staff and check duplicate work
Schedule | Capacity could be tight | Confirm hours, dates and dependencies
Data and AI | Synthetic trial is possible | Check labels, errors, review and fallback
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S22] Act on Heat TELOS workflow
https://actionheat.eu/workflow-step-8
Technical, economic, legal, operational and scheduling framework; data/AI added separately by course.
Status and context
TELOS is Technical, Economic, Legal, Operational and Schedule. The course separately requires data and AI feasibility. These are desk-review findings with open conditions, not completed experiment findings.

## Slide 12
The data must support the decision
Ghaith / 12
[S01] [S02] [S19]
Minimum records
Assets: ID, condition, quantity, location, connector and availability.
Requests: purpose, specifications, date and authorised requester.
Quality and access checks
Find missing fields and duplicates. Check stock and condition.
Keep permissions with every search and AI request.
Planned test data: 500 assets, 10 departments, 50 requests
Synthetic data for the prototype. KU data access remains unconfirmed.
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S19] NIST AI RMF Playbook Measure
https://airc.nist.gov/airmf-resources/playbook/measure/
Context-specific metrics, limitations and corrective action; no prescribed sample sizes here.
Status and context
Start with labelled synthetic data. A KU sample requires permission. Phase 1 proposes 500 assets across 10 departments and 50 requests. These are team-defined test sizes, not measured KU statistics.

## Slide 13
How we will judge the AI
Ghaith / 13
[S02] [S19] [S20] [S21]
Hit@3 (%) = 100 × successful top-3 requests / tested requests
Classification loss = incorrect category predictions / tested assets
Proposed target [S02] | What it checks
At least 16 of 20 requests succeed | A useful eligible match appears in the top three
AI succeeds on at least 2 more requests | Added value over ordinary search on the same cases
Zero ineligible actionable recommendations | Permissions, compatibility, quantity and availability
At least 16 of 20 categories correct | At most 4/20 = 0.20 classification loss
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S19] NIST AI RMF Playbook Measure
https://airc.nist.gov/airmf-resources/playbook/measure/
Context-specific metrics, limitations and corrective action; no prescribed sample sizes here.
[S20] Introduction to Information Retrieval ranked evaluation
https://nlp.stanford.edu/IR-book/html/htmledition/evaluation-of-ranked-retrieval-results-1.html
Ranked retrieval evaluation background. Our request-level Hit@3 is a stated operational definition.
[S21] scikit-learn zero one loss
https://scikit-learn.org/stable/modules/generated/sklearn.metrics.zero_one_loss.html
Normalised zero-one loss is the fraction of misclassifications.
Status and context
All numbers are proposed Phase 1 targets, not achieved results. The project-defined request-level Hit@3 (%) equals 100 times the count of tested requests with at least one reviewer-labelled useful item in the top three, divided by the number of tested requests. This matches report equation E1 and differs from precision@3. Source S20 supports ranked retrieval evaluation generally. Source S21 defines normalised zero-one loss as the fraction of misclassifications. At least 16 correct categories out of 20 implies loss at most 4/20 = 0.20. Compare ordinary search and AI with identical frozen requests, asset records and mandatory eligibility filters. Two team members independently label suitability and resolve disagreements.

## Slide 14
Two interviews and a fair workload comparison
Zayed / 14
[S01] [S02]
Interview 1
An asset custodian or Facilities/IT staff member.
Confirm records, approvals, ownership and exceptions.
Interview 2
A requester or department representative.
Confirm search, waiting, repeated entry and acceptance.
Status: both interviews still pending
Measure active minutes across every role, including AI review and corrections.
Record waiting separately. Released staff time does not automatically save cash.
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
No completed interviews are claimed. Interview process owner/custodian and requester/department representative, obtain permission to use notes, record date/role and affected requirement. Classroom role-play is simulation. Workload formula is project-defined arithmetic; no timing values are claimed.

## Slide 15
Rules, privacy and safe decisions
Zayed / 15
[S01] [S02]
Question | Proposed control | Still to confirm
Who can see or change records? | Roles and department checks Audit controlled changes | Actual KU authorisations
What can leave the system? | Synthetic data first Minimal AI inputs and protected keys | Provider terms, data location and approved data routes
Who can approve a transfer or disposal? | Authorised staff decide AI only recommends | Financial thresholds, safety and university policy
A classroom prototype does not establish permission for a live KU service
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
This is a control proposal, not legal compliance advice or a statement that KU has approved these controls. Actual KU policies, procurement requirements and data-sharing constraints remain to confirm.

## Slide 16
Two different cost plans
Sultan / 16
[S02] [S11] [S12] [S13]
Student prototype plan
Use existing laptops/lab resources, open-source software and permitted free tiers.
Render + Neon is a candidate to test.
Optional paid scenario
Use priced hosting plus explicit allowances for AI, files and setup.
This is a comparison case. No spending is approved.
Free hosting still has limits
Check idle sleep, database limits, durable uploads, backups and AI allowances.
Notes: Sources checked 22 September 2026
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S12] Render free services
https://render.com/docs/free
Idle sleep and nonpersistent local files. A lasting upload store is still required.
[S13] Neon official plan documentation source
https://github.com/neondatabase/website/blob/main/content/docs/introduction/plans.md
Free allowances: 0.5 GB storage, 100 CU-hours and 5 GB public transfer per project/month.
Status and context
Phase1 states no monetary budget. The student prototype aims for no new cash spending using existing resources and available free allowances. The paid option is only an unapproved analysis scenario and does not alter budget authority. Free plans have limits and are not guaranteed forever. Render local files are nonpersistent and separate durable upload storage remains unresolved.

## Slide 17
Optional hosting example: USD 6.20/month
Sultan / 17
[S11] [S14]
USD 6.20
AED 273.23 / year
Assumed combined use
0.5 GB RAM
0.05 vCPU
1 GB stored
1 GB/month sent
Chart: 
| Data transfer | Volume | CPU | Memory
Value | 0.05 | 0.15 | 1 | 5
AF02–05 usage assumptions. USD 1 = AED 3.6725 [S14]. Other costs follow.
Notes: Sources checked 22 September 2026
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
Status and context
Railway rates checked 22 September 2026: RAM USD 10 per GB-month, CPU USD 20 per vCPU-month, volume USD 0.15 per GB-month and egress USD 0.05 per GB. AF02–05 assume combined app/database use: 0.5 × 10 + 0.05 × 20 + 1 × 0.15 + 1 × 0.05 = USD 6.20/month. The Hobby bill is the greater of USD 5 and usage, because its minimum includes usage. Annual conversion: 6.20 × 12 × 3.6725 = AED 273.234. These are unmeasured assumptions. AI, durable file backups, support, labour and any taxes/card fees are separate.

## Slide 18
One-year cash scenario before handling
Sultan / 18
[S11] [S14]
Cash item | Input and evidence | AED / year
Hosting usage example | 0.5 GB RAM; 0.05 vCPU; 1 GB volume/egress S11, S14; AF02–05 | 273.23
AI spending allowance | USD 10/month cap AF07; S14 | 440.70
Files and backup allowance | USD 5/month cap AF08; S14 | 220.35
Setup cash allowance | One-off, excludes labour AF09 | 200.00
Subtotal | Before reserve | 1,134.28
15% cash reserve | AF10 planning assumption | 170.14
Fixed scenario cost | Subtotal + reserve | 1,304.43
Totals use unrounded values. AF labels identify assumptions.
Notes: Sources checked 22 September 2026
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
Status and context
Optional planning scenario in AED. AF01 is a one-year horizon. AF02–05 describe resource use. AF07 and AF08 are proposed AI and file/backup allowances, not provider quotations. AF09 is setup cash excluding labour. AF10 assumes the full 15% reserve is spent. Use unrounded values for totals. No spending is approved. Development labour, staff support, training, tax/card fees and institutional overhead remain outside this partial cash model.

## Slide 19
A conditional benefit we can calculate
Sultan / 19
[S15] [S16]
2 monitors × AED 345 = AED 690
Gross avoided purchase value for this assumed request [AF06, S15]
Retail price proxy, not a KU quote.
This applies only when suitable reuse prevents purchases that would
otherwise happen. Reuse must be additional to the current process.
ROI = (benefit − cost) / cost × 100
ROI method [S16]. The next slide shows a partial cash scenario.
Development labour, staff support and full KU costs remain unpriced.
Notes: Sources checked 22 September 2026
[S15] Sharaf DG Samsung S3 S33GF monitor listing
https://uae.sharafdg.com/product/samsung-s3-s33gf-essential-fhd-monitor-24inch-ls24f330eamxue/
22 September 2026 listing: AED 345 incl. VAT, ENGAGE seller, 24-inch FHD with HDMI. Retail proxy, not KU quote. Delivery excluded.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
Status and context
Source S15 lists a Samsung S3 S33GF 24-inch FHD HDMI monitor at AED 345 including VAT, seller ENGAGE on Sharaf DG, checked 22 September 2026. It is a retail proxy, not a KU quote. AF06 assumes two suitable monitors: 2 × 345 = AED 690 gross avoided purchase value. This requires a real need that would otherwise lead to purchases and incremental reuse caused by the proposal. Delivery, inspection, repair and handling still matter. Source S16 defines ROI as net benefits divided by costs, multiplied by 100. Full KU ROI remains unestablished.

## Slide 20
Annual cash outcome changes with actual reuse
Sultan / 20
[S11] [S14] [S15] [S16]
Gross benefit and total cash cost, AED per year
Chart: 
| 0 monitors | 4 monitors | 8 monitors
Gross benefit | 0 | 1380 | 2760
Cash cost | 1304.43 | 1404.43 | 1504.43
Net result / cash ROI
0: AED −1,304.43 / −100%
4: AED −24.43 / −1.74%
8: AED 1,255.57 / 83.46%
Break-even: 5 monitors
under these assumptions
AF12 scenarios, not a forecast. Includes AED 25 handling per monitor [AF11].
Excludes development labour, support time and other unpriced costs.
Notes: Sources checked 22 September 2026
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
[S15] Sharaf DG Samsung S3 S33GF monitor listing
https://uae.sharafdg.com/product/samsung-s3-s33gf-essential-fhd-monitor-24inch-ls24f330eamxue/
22 September 2026 listing: AED 345 incl. VAT, ENGAGE seller, 24-inch FHD with HDMI. Retail proxy, not KU quote. Delivery excluded.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
Status and context
One-year sensitivity under AF01 and AF12, not a forecast. The cases assume 0, 4 or 8 additional single-monitor purchases avoided. Gross benefit B = 345n. Partial cash cost C = 1304.4266 + 25n. AF11 assumes AED 25 per monitor for extra cash handling/materials and excludes staff time. Net benefit = B − C; ROI = net benefit / C × 100. Results: n=0 gives AED −1304.43 and −100%; n=4 gives AED −24.43 and −1.74%; n=8 gives AED 1255.57 and 83.46%. Break-even = ceiling(1304.4266 / (345 − 25)) = 5 monitors in this partial cash model only. Labour, support and other unpriced costs remain excluded. Chart values are rounded to cents from the shared calculation model.

## Slide 21
The schedule needs a capacity check
Sultan / 21
[S01] [S02]
Work remaining | Owner | Hours, low–high
Requirements and design | Zayed with all | 20–28
Core inventory and approval workflows | Sultan | 36–48
Maintenance, life cycle and reports | Sultan and Zayed | 24–32
AI functions and evaluation | Ghaith | 30–44
Deployment, uploads and security | Ghaith and Sultan | 16–24
Tests, integration and documentation | All | 24–34
150–210 h + 15% reserve = 172.5–241.5 h
Capacity case: 192 h [AS01]
AS01: 8 weeks × 3 members × 8 h/week. AS02: effort ranges need owner review.
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
AS01 is a capacity scenario: 8 weeks × 3 members × 8 hours per member per week = 192 person-hours. AS02 estimates 150–210 hours for the remaining scope and adds a 15% effort reserve, giving 172.5–241.5 hours. The lower case leaves 19.5 hours; the upper case lacks 49.5 hours. Confirm each member’s availability, exact deadlines and dependencies. The eight-week case is for the remaining project, not the Phase 2 submission next week. Required-scope changes need instructor agreement.

## Slide 22
How we score risks
Ghaith / 22
[S17] [S18]
Priority score = likelihood (1–5) × impact (1–5)
Bands: 1–4 low, 5–9 medium, 10–16 high, 17–25 critical
Likelihood / impact | 1 | 2 | 3 | 4 | 5
5 | 5 | 10 | 15 | 20 | 25
4 | 4 | 8 | 12 | 16 | 20
3 | 3 | 6 | 9 | 12 | 15
2 | 2 | 4 | 6 | 8 | 10
1 | 1 | 2 | 3 | 4 | 5
Likelihood: 1 unlikely with proven controls, 3 plausible, 5 almost certain
Impact: 1 <2 h, 3 =2–3 days, 5 >7 days, missed deadline or data breach
Team-defined scoring bands. Scores rank attention; they are not percentages or cash loss.
Notes: Sources checked 22 September 2026
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
[S18] NIST IR 8286Ar1
https://tsapps.nist.gov/publication/get_pdf.cfm?pub_id=933223
Printed pages 55–56 and 59: probability and monetary impact support quantitative risk exposure. Ordinal scores are not probabilities.
Status and context
Risk rubric matches section 11 of the expanded report. This is a team adaptation informed by NASA guidance [S17]. Priority = likelihood × impact using ordinal 1–5 ratings. Likelihood: 1 unlikely with relevant control demonstrated; 2 possible with limited exposure; 3 plausible with an important control untested; 4 expected without action because an essential dependency is missing; 5 almost certain without intervention. Highest applicable impact: 1 under 2 hours of rework and no required workflow affected; 2 up to 1 day of rework and a minor feature affected; 3 a 2–3 day delay or a repeated core trial; 4 a 4–7 day delay or an unsupported feasibility conclusion; 5 over 7 days, a missed mandatory deadline, confidential disclosure or an unauthorised major action. A day is an agreed project working day; calendar effects depend on availability. Bands 1–4 low, 5–9 medium, 10–16 high and 17–25 critical are team assumptions. Review all impact-5 risks regardless of score. Existing problems also enter issue tracking. Scores are not probabilities or cash loss. Expected cash loss = event probability × cash impact [S18] requires defensible probabilities and amounts for a defined scenario and period. We do not calculate it because those inputs are unavailable.

## Slide 23
Initial risk ratings
Ghaith / 23
[S17] [S18]
Risk | L × I | Score | Owner | Target score
R1 KU baseline and access unconfirmed | 4 × 4 | 16 | Zayed | 2 × 4 = 8
R2 AI recommends unsuitable items | 3 × 4 | 12 | Ghaith | 2 × 4 = 8
R3 Restricted data or credentials exposed | 3 × 5 | 15 | Ghaith | 1 × 5 = 5
R4 Duplicate work removes the benefit | 3 × 4 | 12 | Zayed | 2 × 4 = 8
R5 Hosting or AI limits interrupt work | 3 × 3 | 9 | Sultan | 2 × 2 = 4
R6 Work exceeds available time | 3 × 5 | 15 | Sultan | 2 × 5 = 10
Ratings reflect unverified access, untested controls and uncertain capacity.
Targets only apply after the control works. Review every impact-5 risk explicitly.
Notes: Sources checked 22 September 2026
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
[S18] NIST IR 8286Ar1
https://tsapps.nist.gov/publication/get_pdf.cfm?pub_id=933223
Printed pages 55–56 and 59: probability and monetary impact support quantitative risk exposure. Ordinal scores are not probabilities.
Status and context
Initial draft assessment based on documented uncertainty, not measured probabilities. R1: no verified owner, process or approved sample threatens comparison. R2: eligibility filters and ranking remain untested. R3: untested permissions/data routes could expose restricted information. R4: duplicate entry and staff acceptance are unknown. R5: usage, persistence and recovery are untested. R6: hours and effort remain unconfirmed. Post-control scores are targets, not demonstrated reductions. Review every impact-5 risk explicitly.

## Slide 24
Risk responses: data, AI and access
Ghaith / 24
[S17]
Risk / owner | Mitigation before the event | Trigger and contingency
R1 KU evidence Zayed | Arrange two interviews and a permitted sample. Record the current workflow. | No baseline by evidence cut-off: use labelled synthetic cases and state KU benefit is unverified.
R2 AI suitability Ghaith | Filter eligible items first. Freeze labels and check results. Keep staff review. | Ineligible result or missed target: use classic search, investigate and retest AI.
R3 Data exposure Ghaith | Use synthetic data and minimal fields. Protect secrets and test permissions. | Unauthorised access or key leak: stop the route, revoke access and involve the authorised owner.
Notes: Sources checked 22 September 2026
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
Status and context
Summary of R1–R3. Mitigation acts before an event; contingency follows its trigger. Missing interviews cannot be replaced with invented records. Classic search is a task fallback while the required AI feature remains under investigation. Stop and revoke affected access after exposure, preserving relevant logs and involving the authorised owner where applicable. Full ratings and reasons appear in the report.

## Slide 25
Risk responses: work, hosting and time
Sultan / 25
[S17]
Risk / owner | Mitigation before the event | Trigger and contingency
R4 Extra work Zayed | Count the whole task, including review, handover and record reconciliation. | No effort benefit or staff reject it: redesign around verified work or reconsider an existing tool.
R5 Service limits Sultan | Agree a cap. Measure usage. Test storage, backup and AI fallback. | Failed service or cap exceeded: recover or move to a tested option. Local demo is only temporary.
R6 Time shortage Sultan | Confirm member hours and dependencies. Integrate early and review weekly. | Work exceeds capacity: redistribute and discuss any scope change with the instructor.
Notes: Sources checked 22 September 2026
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
Status and context
Summary of R4–R6. Measure all staff work, including setup, training, review and reconciliation. A cash cap must be agreed before any paid use. A temporary local demonstration does not complete hosted deployment. Changes to required scope need instructor agreement. Targets remain pending until controls have been checked.

## Slide 26
Our decision and next actions
Sultan / 26
[S01] [S02]
Proceed with the academic prototype investigation
Lead | Evidence to complete
Zayed | Two interviews, KU baseline, market fit and policy/owner confirmation
Ghaith | Technology checks, data/AI trial and access/fallback tests
Sultan | Full costs, benefit assumptions, capacity and risk review
KU adoption remains undecided until these findings support it.
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
Recommendation applies to the academic prototype investigation. KU adoption is not yet established. These are section leads and proposed next actions, not completed evidence collection. The user reports final Phase 2 submission next week; the exact day remains to confirm.

## Slide 27
Document quality and AI use
Zayed / 27
[S01] [S02]
Quality checks
Use one scope, set of names and source register.
Match every figure in Word, charts and slides. Label assumptions and pending evidence.
AI assistance
Claude and Codex assisted drafting, research, calculations, formatting and visuals.
The team must verify the work and explain it.
AI text and visuals do not replace interviews, measurements or evidence
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
Status and context
Disclosure follows visible preparation history. Claude supported Sultan’s drafting and workflow. Codex assisted source checking, analysis, document and slide creation, formatting and visuals. The workflow illustration and working brand concept were AI-assisted. Team verification is still required; this statement does not claim all members already reviewed every result. Add any other member tool use after confirmation.

## Slide 28
References 1 of 3
Team / 28
[S01] [S02] [S03] [S04] [S05] [S06] [S07] [S08]
ID | Source | Location
S01 | Course description, page 7 | github.com
S02 | Group 4 scope and success criteria | github.com
S03 | KU ISO certificates | ku.ac.ae
S04 | Rheaply internal reuse | rheaply.com
S05 | Rheaply AI suggestions | support.rheaply.com
S06 | Warp It product tour | warp-it.co.uk
S07 | Snipe-IT product and pricing | snipeitapp.com
S08 | UC Berkeley Rheaply showroom | property.berkeley.edu
Accessed 22 September 2026. Full links and claim coverage are in slide notes.
Notes: Sources checked 22 September 2026
[S01] COSC336 course project description
https://github.com/duqins/ITS/blob/main/docs/reference/Project-September2026.pdf
Page 7: six feasibility areas; page 5: classic and AI comparison.
[S02] Group 4 Phase 1 scope and success criteria
https://github.com/duqins/ITS/blob/main/docs/phase1/sections/07-success-criteria.md
Team-defined prototype targets, not achieved results. Scope: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/02-project-overview.md . Effort and budget: https://github.com/duqins/ITS/blob/main/docs/phase1/sections/08-project-plan.md .
[S03] KU ISO certificates
https://www.ku.ac.ae/iso-certificates
Lists asset management under Facilities Management; supports a proposed owner, not confirmed software ownership.
[S04] Rheaply internal reuse
https://rheaply.com/internal-reuse/
Vendor-described marketplace, inventory, approvals and impact reporting.
[S05] Rheaply AI suggestions
https://support.rheaply.com/en/articles/7967928-use-ai-powered-suggestions-to-create-and-backfill-listings
AI-assisted listing details with human review.
[S06] Warp It product tour
https://www.warp-it.co.uk/portal/warpit/tour
Vendor-described reuse workflow and reports; homepage https://www.warp-it.co.uk/ describes AI photo-based listing.
[S07] Snipe-IT product and pricing
https://snipeitapp.com/product
Inventory/custody, requests, history, permissions and API. Pricing: https://snipeitapp.com/pricing .
[S08] UC Berkeley Rheaply showroom
https://property.berkeley.edu/surplus/campus/rheaply-online-showroom-inventory
Institutional use elsewhere supports relevance, not KU demand or savings.
Status and context
Reference appendix. Complete source URLs and claim coverage appear in these notes and on relevant content slides. Sources checked 22 September 2026. Vendor features are advertised capabilities, not independent test results.

## Slide 29
References 2 of 3
Team / 29
[S09] [S10] [S11] [S12] [S13] [S14] [S15] [S16]
ID | Source | Location
S09 | Django framework and login | djangoproject.com
S10 | PostgreSQL overview | postgresql.org
S11 | Railway pricing and billing | docs.railway.com
S12 | Render free services | render.com
S13 | Neon official free-plan documentation | github.com
S14 | CBUAE reference exchange rates | centralbank.ae
S15 | Sharaf DG Samsung monitor listing | uae.sharafdg.com
S16 | NHS measurement and ROI, page 26 | england.nhs.uk
Accessed 22 September 2026. Full links and claim coverage are in slide notes.
Notes: Sources checked 22 September 2026
[S09] Django overview and authentication
https://www.djangoproject.com/start/overview/
Framework facilities; permissions: https://docs.djangoproject.com/en/stable/topics/auth/default/ . Department/item rules still need application code.
[S10] PostgreSQL overview
https://www.postgresql.org/about/
Relational database candidate. Proposed stack remains untested.
[S11] Railway pricing and billing
https://docs.railway.com/pricing
Rates and Hobby minimum. Billing: https://docs.railway.com/pricing/understanding-your-bill .
[S12] Render free services
https://render.com/docs/free
Idle sleep and nonpersistent local files. A lasting upload store is still required.
[S13] Neon official plan documentation source
https://github.com/neondatabase/website/blob/main/content/docs/introduction/plans.md
Free allowances: 0.5 GB storage, 100 CU-hours and 5 GB public transfer per project/month.
[S14] CBUAE reference exchange rates
https://centralbank.ae/umbraco/Surface/Exchange/GetExchangeRateAllCurrency
Table updated 21 September 2026: USD 1 = AED 3.6725. Reference rate, not card fees.
[S15] Sharaf DG Samsung S3 S33GF monitor listing
https://uae.sharafdg.com/product/samsung-s3-s33gf-essential-fhd-monitor-24inch-ls24f330eamxue/
22 September 2026 listing: AED 345 incl. VAT, ENGAGE seller, 24-inch FHD with HDMI. Retail proxy, not KU quote. Delivery excluded.
[S16] NHS Measurement for Improvement and Return on Investment
https://www.england.nhs.uk/improvement-hub/wp-content/uploads/sites/44/2017/11/2010-Measurement-for-Improvement-and-ROI.pdf
Printed page 26: ROI = net benefits / costs x 100. Project inputs are separate assumptions.
Status and context
Reference appendix. Complete source URLs and claim coverage appear in these notes and on relevant content slides. Prices and documentation checked 22 September 2026. Planning usage and cash allowances remain assumptions.

## Slide 30
References 3 of 3
Team / 30
[S17] [S18] [S19] [S20] [S21] [S22] [S23]
ID | Source | Location
S17 | NASA SWE-086 risk management | swehb.nasa.gov
S18 | NIST IR 8286Ar1 risk analysis | tsapps.nist.gov
S19 | NIST AI RMF Playbook: Measure | airc.nist.gov
S20 | Stanford ranked retrieval evaluation | nlp.stanford.edu
S21 | scikit-learn zero-one loss | scikit-learn.org
S22 | Act on Heat TELOS workflow | actionheat.eu
S23 | Warp It UK pricing | warp-it.co.uk
Accessed 22 September 2026. Full links and claim coverage are in slide notes.
Notes: Sources checked 22 September 2026
[S17] NASA Software Engineering Handbook SWE-086
https://swehb.nasa.gov/spaces/SWEHBVD/pages/102695470/SWE-086%2B-%2BContinuous%2BRisk%2BManagement
Risk assessment, owners, mitigation, triggers and continuing review. Our numeric rubric is a team adaptation.
[S18] NIST IR 8286Ar1
https://tsapps.nist.gov/publication/get_pdf.cfm?pub_id=933223
Printed pages 55–56 and 59: probability and monetary impact support quantitative risk exposure. Ordinal scores are not probabilities.
[S19] NIST AI RMF Playbook Measure
https://airc.nist.gov/airmf-resources/playbook/measure/
Context-specific metrics, limitations and corrective action; no prescribed sample sizes here.
[S20] Introduction to Information Retrieval ranked evaluation
https://nlp.stanford.edu/IR-book/html/htmledition/evaluation-of-ranked-retrieval-results-1.html
Ranked retrieval evaluation background. Our request-level Hit@3 is a stated operational definition.
[S21] scikit-learn zero one loss
https://scikit-learn.org/stable/modules/generated/sklearn.metrics.zero_one_loss.html
Normalised zero-one loss is the fraction of misclassifications.
[S22] Act on Heat TELOS workflow
https://actionheat.eu/workflow-step-8
Technical, economic, legal, operational and scheduling framework; data/AI added separately by course.
[S23] Warp It UK pricing
https://www.warp-it.co.uk/portal/warpit/pricing
Published UK bands are not a KU quotation; confirm local eligibility and taxes before cost comparison.
Status and context
Reference appendix. Sources support the stated methods. The particular thresholds, risk scales, samples and evaluation targets are project conventions where indicated, not prescribed values from these sources.